TraceLMs Cloud

LLM Provider Hardening

Technical Design Document  ·  v0.3  ·  DRAFT

| Field | Value |
| --- | --- |
| Document Title | LLM Provider Hardening — Technical Design Document |
| Version | 0.3 |
| Status | DRAFT — Pending sign-off before implementation begins |
| Target Release | v0.4 |
| Date | 2026-06-26 |
| Revision Note | v0.3: End-to-End Implementation Workflow section added (Section 12); Sign-Off renumbered to Section 13. v0.2: Audit update (2026-06-26). Five findings incorporated: (1) dual-badge design resolved — Reasoning badge driven by isReasoningModel independent of tier field; (2) maxOutputTokens coverage expanded to all three providers; (3) Llama 4 Maverick removed — deprecated on Groq Feb 20 2026; (4) probe cache process-local limitation documented with Redis/KV upgrade path; (5) GPT-5.x model status reconciled with Image TDD v0.5. v0.1: Initial draft. Covers six hardening areas: per-model TPS registry, max_tokens parameterisation, Gemini SDK migration, tier badges, MODEL_REGISTRY + probeModelCapabilities (Option C), and model catalogue refresh. Area 6 (model catalogue refresh) is designated HOTFIX priority due to active provider breakage confirmed on 2026-06-26. |
| Author | TraceLMs Cloud — Engineering & Design |
| Reviewer | Product Manager / CTO |
| Classification | Confidential — Internal Use Only |

# Table of Contents

Table of Contents	2

1. Problem Statement	4

2. Scope & Priority Order	4

3. Area 6 — Model Catalogue Refresh (HOTFIX)	6

3.1 Anthropic — Replace All Three Models	6

3.2 Gemini — Replace Shutdown Models, Add Gemini 3.x	6

3.3 OpenAI — Replace Retired Models	7

3.4 Groq — Retain llama-3.3-70b-versatile, Add Llama 4 Maverick	8

4. Area 5 — MODEL_REGISTRY + Option C Probe (Foundation)	10

4.1 Architecture Decision: Option C (Hybrid Registry + Probe)	10

4.2 MODEL_REGISTRY Structure	10

4.3 probeModelCapabilities() Fallback	11

4.4 Estimated Implementation Size	11

5. Area 1 — Per-Model TPS Registry	13

5.1 Current State	13

5.2 Target State	13

5.3 Reasoning Model Handling	13

6. Area 2 — max_tokens Parameterisation	14

6.1 Current State	14

6.2 Scope: All Three Providers	14

6.3 Target State — AnthropicProvider.ts	14

6.4 Target State — OpenAIProvider.ts and GeminiProvider.ts	14

7. Area 3 — Gemini SDK Migration	16

7.1 Current State	16

7.2 Target State	16

8. Area 4 — Tier Badges in LLM Providers UI	17

8.1 Design Specification	17

8.2 Source of Truth	17

8.3 Reasoning Model Loading UX	17

9. Implementation Sequence	19

10. Risk Assessment	20

11. Acceptance Criteria	22

11.1 Area 6 (HOTFIX) Acceptance	22

11.2 Area 5 (Registry + Probe) Acceptance	22

11.3 Area 1 (TPS) Acceptance	22

11.4 Area 2 (max_tokens) Acceptance	22

11.5 Area 3 (Gemini SDK) Acceptance	22

11.6 Area 4 (Badges) Acceptance	22

12. End-to-End Implementation Workflow	24

13. Sign-Off	27

# 1. Problem Statement

The LLM provider layer in TraceLMs Cloud was built for a single-tier model catalogue (one model per provider, modest output sizes, REST-only). As providers have released higher-capability models and retired older ones, four categories of hardcoded assumptions have become sources of silent failure and active breakage:

Problem 1 — Model catalogue is stale and producing live errors.

An audit conducted on 2026-06-26 found that 9 of 15 models in prisma/seed.ts are confirmed retired, shut down, or deprecated:

- Anthropic: all 3 models retired (Oct 2025, Jan 2026, Feb 2026). Every Anthropic API call is hitting a dead endpoint.

- Gemini: gemini-2.0-flash (current default) and gemini-2.0-flash-lite were shut down June 1, 2026. Users are silently burning retry budget on each request.

- OpenAI: gpt-4o (current default) and gpt-4.1 were retired February 13, 2026.

- Groq: llama-3.3-70b-versatile (current default) and llama-3.1-8b-instant were deprecated June 17, 2026.

Problem 2 — max_tokens hardcoded at 8192 in AnthropicProvider.ts causes silent truncation.

Line 35 of src/services/llm/AnthropicProvider.ts sets max_tokens: 8192 unconditionally. Claude Opus 4.8 supports up to 128K output tokens. For large requirements sets the JSON response is silently cut off mid-generation, yielding corrupt or incomplete test case output. The user sees no error — just a truncated result.

Problem 3 — TPS timeout calculations are per-provider, not per-model.

src/services/llm/timeoutUtil.ts uses a five-entry per-provider TPS map (gemini: 80, openai: 100, anthropic: 60, groq: 300). This map does not distinguish between a fast cheap model and a slow premium reasoning model on the same provider. An o3 reasoning call (which thinks before outputting) is given the same 60-second calculation as a Haiku instant response — causing premature timeout kills on premium models and no timeout signal on reasoning models at all.

Problem 4 — No model capability signal reaches the UI.

Users selecting models in the LLM Providers tab receive no indication of tier, output speed, or reasoning behaviour. There is no visual distinction between a [Fast] economy model and a [Reasoning] model that thinks for 60 seconds before outputting. This produces confused UX when a user selects o3 or Gemini 3.1 Pro and the interface appears frozen.

Impact Severity: Critical (Problems 1 & 2) / High (Problems 3 & 4) Problems 1 and 2 are causing live failures for end users today. Problem 3 causes silent timeouts on high-value requests. Problem 4 causes user confusion that reads as product instability. All four must be resolved in v0.4.

# 2. Scope & Priority Order

v0.4 contains six hardening areas. Area 6 is a standalone hotfix that must be shipped immediately and independently of the architectural work in Areas 1–5.

| Area | Name | Files Touched | Priority | Dependency |
| --- | --- | --- | --- | --- |
| 6 | Model Catalogue Refresh | prisma/seed.ts, GeminiProvider.ts fallback list | HOTFIX — ship first | None — standalone |
| 1 | Per-Model TPS Registry | src/config/modelRegistry.ts (new), timeoutUtil.ts | v0.4 Track | Area 5 (registry must exist first) |
| 2 | max_tokens Parameterisation | src/services/llm/AnthropicProvider.ts, OpenAIProvider.ts, GeminiProvider.ts | v0.4 Track | Area 5 |
| 3 | Gemini SDK Migration | src/services/llm/GeminiProvider.ts | v0.4 Track | None |
| 4 | Tier Badges in LLM Providers UI | frontend/src/tabs/LLMProvidersTab.tsx, styles.css | v0.4 Track | Area 5 |
| 5 | MODEL_REGISTRY + Option C Probe | src/config/modelRegistry.ts (new), probeModelCapabilities.ts (new) | v0.4 Track — implement first in v0.4 main track | None (foundation for 1, 2, 4) |

Implementation Order within v0.4 Main Track: Area 5 → Area 1 → Area 2 → Area 3 → Area 4. Area 5 creates the registry that Areas 1, 2, and 4 read from. Areas 3 and 4 are independent of each other. Area 6 runs in parallel as an immediate hotfix branch.

# 3. Area 6 — Model Catalogue Refresh (HOTFIX)

This is the highest-priority item in v0.4. The changes in this section fix live breakage. They are scoped to prisma/seed.ts and the GeminiProvider.ts fallback list only. No architectural changes required. Ship as an isolated hotfix PR before any other v0.4 work begins.

## 3.1 Anthropic — Replace All Three Models

All three current Anthropic entries in prisma/seed.ts are retired. Replace with the current Claude 4.x family (confirmed via Anthropic Models API, 2026-06-04):

| Model ID | Display Name | Tier Badge | Context | Price (in/out per 1M) | Default? | Status |
| --- | --- | --- | --- | --- | --- | --- |
| claude-opus-4-8 | Claude Opus 4.8 | Best Quality | 1M tokens | $5.00 / $25.00 | YES | Live |
| claude-sonnet-4-6 | Claude Sonnet 4.6 | Balanced | 1M tokens | $3.00 / $15.00 | No | Live |
| claude-haiku-4-5 | Claude Haiku 4.5 | Fast | 200K tokens | $1.00 / $5.00 | No | Live |
| claude-fable-5 | Claude Fable 5 | Best Quality | 1M tokens | $10.00 / $50.00 | No | Live — optional premium |

Default Selection: claude-opus-4-8 is the recommended default. It delivers the highest capability in the Opus family at a price point that is accessible for most teams. claude-fable-5 is seeded but positioned as a premium option — it requires 30-day data retention and has API behaviour differences (always-on thinking, refusal stop reason) that should be documented in the UI tooltip before it is treated as a standard selection.

## 3.2 Gemini — Replace Shutdown Models, Add Gemini 3.x

gemini-2.0-flash and gemini-2.0-flash-lite were shut down by Google on June 1, 2026. The GeminiProvider.ts fallback list references gemini-2.0-flash as its first fallback — this must also be corrected.

| Model ID | Display Name | Tier Badge | Context | Default? | Status |
| --- | --- | --- | --- | --- | --- |
| gemini-2.5-flash | Gemini 2.5 Flash | Fast | 1M tokens | YES | Live — stable |
| gemini-2.5-pro | Gemini 2.5 Pro | Balanced | 1M tokens | No | Live — stable |
| gemini-3.1-pro | Gemini 3.1 Pro | Best Quality | 1M tokens | No | Live (released Feb 2026) |
| gemini-3.5-flash | Gemini 3.5 Flash | Fast | 1M tokens | No | Live (released May 2026) — verify exact API ID before seeding |
| gemini-2.0-flash | — | — | — | — | SHUT DOWN June 1, 2026 — REMOVE |
| gemini-2.0-flash-lite | — | — | — | — | SHUT DOWN June 1, 2026 — REMOVE |

Verify Gemini 3.5 Flash API ID Before Seeding: The model ID "gemini-3.5-flash" is inferred from Google's naming convention. Before adding to seed.ts, confirm the exact string at https://ai.google.dev/gemini-api/docs/models. Google's stable version suffixes (e.g., gemini-3.5-flash-001) may differ from the alias. Always use the stable pinned ID, not the latest-alias, in production.

GeminiProvider.ts fallback list update: The current fallback order references dead models. Update the fallback array in src/services/llm/GeminiProvider.ts to:

const FALLBACK_MODELS = ['gemini-2.5-flash', 'gemini-2.5-pro', 'gemini-3.1-pro'];

## 3.3 OpenAI — Replace Retired Models

gpt-4o (current default) and gpt-4.1 were retired on February 13, 2026. The GPT-5.x family is now live but exact API model ID strings must be confirmed at platform.openai.com/docs/models before writing into seed.ts. The table below shows confirmed-available models and those pending ID verification.

| Model ID | Display Name | Tier Badge | Notes | Default? | Status |
| --- | --- | --- | --- | --- | --- |
| gpt-4o-mini | GPT-4o mini | Economy | Confirmed live — retained | YES (interim) | Live |
| gpt-4.1-mini | GPT-4.1 mini | Fast | Confirmed live — retained | No | Live |
| gpt-5.4 | GPT-5.4 | Best Quality | Confirmed live as of June 2026 — used in Image TDD v0.5 provider table. VERIFY exact API ID string at platform.openai.com before seeding (e.g. "gpt-5.4" vs "gpt-5.4-2026-..." suffix). | No | Live — confirm ID string |
| [gpt-5.5] | GPT-5.5 | Best Quality | VERIFY API ID at platform.openai.com before seeding. Confirmed available in principle; exact model string unverified. | No — pending | Live — ID unconfirmed |
| [o3] | OpenAI o3 | Reasoning | VERIFY API ID. NOTE: sunsetting from ChatGPT UI Aug 26 2026 does NOT mean API deprecation — these are independent lifecycles. Confirm API availability at platform.openai.com before seeding. | No — pending | Live — confirm lifecycle |
| [o3-pro] | OpenAI o3 Pro | Reasoning | VERIFY API ID at platform.openai.com | No — pending | Live — ID unconfirmed |
| gpt-4o | — | — | Current seed.ts default | — | RETIRED Feb 13, 2026 — REMOVE |
| gpt-4.1 | — | — | In seed.ts | — | RETIRED Feb 13, 2026 — REMOVE |

Action Required Before Seeding OpenAI Models: GPT-5.4: confirmed live and used in the Image TDD v0.5 provider table — confirm exact API ID string before seeding (version suffixes like "-2026-03-01" may apply). GPT-5.5, o3, o3-pro: confirmed available but exact API model ID strings unverified. Engineering must retrieve the authoritative list via GET https://api.openai.com/v1/models and lock exact strings in seed.ts. o3 ChatGPT sunset (Aug 26 2026) is a UI-level change — o3 API availability is managed independently. Do not treat the ChatGPT sunset date as an API deprecation date. Confirm o3 API lifecycle at platform.openai.com/docs/deprecations. Use gpt-4o-mini as the interim default until GPT-5.x IDs are fully confirmed.

## 3.4 Groq — Retain llama-3.3-70b-versatile, Add Llama 4 Maverick

Per product decision (2026-06-26): llama-3.3-70b-versatile is retained as the Groq default despite its deprecation on June 17, 2026. Engineering must monitor the Groq deprecation timeline for the hard-removal date and raise a follow-up ticket when that date is announced.

| Model ID | Display Name | Tier Badge | Notes | Default? | Status |
| --- | --- | --- | --- | --- | --- |
| llama-3.3-70b-versatile | Llama 3.3 70B Versatile | Balanced | Retained per product decision. Deprecated June 17 2026 — monitor for hard shutdown. | YES | Deprecated — retained |
| llama-3.1-8b-instant | Llama 3.1 8B Instant | Fast | Deprecated June 17 2026 — retain short-term until Llama 4 Scout is confirmed at console.groq.com/docs/models, then replace. | No | Deprecated — retain short-term |
| gemma2-9b-it | Gemma 2 9B IT | Economy | Verify current availability at console.groq.com/docs/models before retaining. | No | Verify status |
| mixtral-8x7b-32768 | — | — | Already deprecated in prior release | — | DEPRECATED — REMOVE |

Groq Next Steps — Two Watch Items: 1. DEPRECATION TIMELINE: llama-3.3-70b-versatile and llama-3.1-8b-instant were soft-deprecated June 17, 2026. Groq typically gives a 30-90 day window before hard removal. Engineering must check the hard-removal date at console.groq.com/docs/deprecations and create a follow-up ticket. 2. LLAMA 4 SCOUT: Llama 4 Scout is the intended long-term replacement for both deprecated Llama 3.x models on Groq. Monitor console.groq.com/docs/models for availability. Llama 4 Maverick was evaluated but was deprecated on Groq February 20, 2026 — it is NOT a valid replacement target. 3. NO GROQ VISION: Groq has no stable production vision model as of June 26, 2026 (confirmed in Image TDD v0.5). Do not add vision-capable model entries for Groq.

# 4. Area 5 — MODEL_REGISTRY + Option C Probe (Foundation)

Area 5 is the architectural foundation for Areas 1, 2, and 4. It must be implemented first within the v0.4 main track. It creates src/config/modelRegistry.ts and introduces probeModelCapabilities() as a fallback for any model ID not in the registry.

## 4.1 Architecture Decision: Option C (Hybrid Registry + Probe)

Three options were evaluated:

| Option | Description | Verdict |
| --- | --- | --- |
| A | Per-provider TPS only (status quo) | Rejected — does not support per-model differentiation |
| B | Static registry only — fail on unknown model IDs | Rejected — breaks when users enter custom model strings |
| C | Static registry (primary) + probeModelCapabilities() fallback + 24h cache | SELECTED — handles all known models fast; handles unknown models gracefully |

Why Option C from day one: Users may enter custom model IDs at any point in the LLM Providers tab. An unknown model string must not cause a crash or a silent conservative-default assumption. The probe + cache pattern costs approximately 110 lines total (registry ~50, probe ~40, cache ~20) and future-proofs the system against any model released after this TDD is written.

## 4.2 MODEL_REGISTRY Structure

File: src/config/modelRegistry.ts

Each entry in the registry provides all values that the rest of the LLM layer needs:

| Field | Type | Used By | Purpose |
| --- | --- | --- | --- |
| tps | number | timeoutUtil.ts | Empirical tokens-per-second rate for timeout calculation |
| maxOutputTokens | number | AnthropicProvider.ts, OpenAIProvider.ts, GeminiProvider.ts | Maximum output tokens to request from the model — applied to all providers (see Area 2) |
| isReasoningModel | boolean | timeoutUtil.ts, LLMProvidersTab.tsx | When true: flat 300s timeout AND Reasoning badge rendered alongside tier badge in the UI |
| supportsSystemInstruction | boolean | GeminiProvider.ts | When false: concatenate system prompt into user message (REST fallback) |
| tier | string | LLMProvidersTab.tsx | Primary speed/capability badge: fast ¦ economy ¦ balanced ¦ best-quality. NOTE: "reasoning" is NOT a tier value — it is a secondary badge driven by isReasoningModel (see Area 4 dual-badge design) |
| contextWindowK | number | LLMProvidersTab.tsx | Context window in thousands of tokens, shown in model tooltip |

## 4.3 probeModelCapabilities() Fallback

When a model ID is not found in the static registry, probeModelCapabilities(model, provider) is called. It attempts resolution in this order:

| 1 Step 1 Registry | ▸ Look up model ID in MODEL_REGISTRY. ▸ If found: return the static entry immediately (no network call). ▸ If not found: proceed to Step 2. |
| --- | --- |
| ↓ |  |
| 2 Step 2 Cache | ▸ Check the 24-hour in-memory probe cache for this model ID. ▸ If cache hit and age < 24h: return cached result. ▸ If cache miss or expired: proceed to Step 3. |
| ↓ |  |
| 3 Step 3 Gemini API | ▸ If provider is "gemini": call native Gemini models.get() API to read context window and capability flags. ▸ On success: store in cache, return result. ▸ On failure or non-Gemini provider: proceed to Step 4. |
| ↓ |  |
| 4 Step 4 OpenRouter | ▸ Query https://openrouter.ai/api/v1/models for the model ID. ▸ OpenRouter carries context window, pricing, and capability data for 400+ models. ▸ On success: derive tps (conservative estimate), maxOutputTokens, isReasoningModel from response. Cache and return. ▸ On failure: proceed to Step 5. |
| ↓ |  |
| 5 Step 5 Defaults | ▸ Return safe conservative defaults: { tps: 40, maxOutputTokens: 4096, isReasoningModel: false, tier: "balanced" }. ▸ These defaults prevent crashes. They may cause slower timeout calculations on fast models — acceptable for unknown model IDs. ▸ Log a warning to the backend console: "Unknown model [id]: using conservative defaults." |

## 4.4 Estimated Implementation Size

| File | Approx. Lines | Contents |
| --- | --- | --- |
| src/config/modelRegistry.ts | ~50 lines | Static MODEL_REGISTRY object + ModelCapabilities type definition |
| src/services/llm/probeModelCapabilities.ts | ~40 lines | probeModelCapabilities() function: Gemini API call, OpenRouter fetch, defaults |
| src/utils/probeCache.ts | ~20 lines | 24-hour in-memory Map<string, {result, timestamp}>; getFromCache() + setInCache() |

Known Limitation — Process-Local Cache: The 24-hour in-memory Map in probeCache.ts is process-local. It resets on every server restart, crash recovery, or deployment. This means every cold start forces a re-probe for any custom model IDs not in the static registry — incurring OpenRouter or Gemini API calls on first request. For v0.4 this is acceptable: TraceLMs Cloud runs as a single Node.js process and restarts are infrequent. Future upgrade path (flag for v0.5 or when horizontal scaling is introduced): replace the in-memory Map with a Redis or Supabase KV lookup. The probeCache.ts interface (getFromCache / setInCache) is designed as a drop-in swap — the caller does not need to change. No action required in v0.4, but engineering should not introduce logic that assumes the cache is always warm across restarts.

# 5. Area 1 — Per-Model TPS Registry

## 5.1 Current State

File: src/services/llm/timeoutUtil.ts

The current TPS map is per-provider only:

const TPS_MAP = { gemini: 80, 'gemini-pro': 40, openai: 100, anthropic: 60, groq: 300 };

This produces three failure modes:

- claude-haiku-4-5 (fast, ~150 TPS) and claude-opus-4-8 (slower, ~40 TPS) both receive the same 60 TPS calculation. Opus timeouts fire too early; Haiku timeouts are unnecessarily long.

- Reasoning models (o3, o3-pro, gemini-3.1-pro) think before producing output. TPS-based timeouts are meaningless — the model produces zero tokens for 30-60 seconds then outputs rapidly. The current 60s floor catches some cases by accident, but is not reliable.

- Any new model added to the catalogue that is faster or slower than the provider average silently inherits a miscalculated timeout.

## 5.2 Target State

After Area 5 is implemented, timeoutUtil.ts reads tps and isReasoningModel from MODEL_REGISTRY via probeModelCapabilities():

- Known model: registry returns exact TPS — timeout calculated precisely.

- Reasoning model (isReasoningModel: true): bypass TPS formula entirely — use flat 300-second timeout (5 min ceiling already in MIN/MAX constants).

- Unknown model: probe returns conservative defaults (tps: 40) — timeout calculated conservatively but correctly.

## 5.3 Reasoning Model Handling

Reasoning models require a distinct UX message in the frontend. When isReasoningModel === true the backend should emit an SSE metadata event at stream-open time that the frontend renders as:

Reasoning Model Loading Message (UI copy): "Thinking... this model reasons before responding. This may take up to 60 seconds before output begins."

Models to flag isReasoningModel: true in the initial registry entry:

- o3, o3-pro (OpenAI)

- gemini-3.1-pro (Gemini thinking-capable)

- claude-fable-5 (always-on thinking per Anthropic API spec)

# 6. Area 2 — max_tokens Parameterisation

## 6.1 Current State

File: src/services/llm/AnthropicProvider.ts, line 35

max_tokens: 8192,   // hardcoded

This is a hard cap that silently truncates JSON responses when the model output exceeds 8,192 tokens. On large requirements sets (20+ requirements, 5+ test cases each), structured JSON output routinely exceeds this limit. The user receives a partial response that fails to parse or yields incomplete test cases — with no error message and no indication that truncation occurred.

## 6.2 Scope: All Three Providers

Area 2 applies to all three LLM provider implementations, not Anthropic alone. Before implementing, engineering must audit OpenAIProvider.ts and GeminiProvider.ts for hardcoded output token limits using the same pattern as the Anthropic audit:

- Search for max_tokens, maxOutputTokens, maxTokens, or equivalent in each provider file.

- If a hardcoded value exists: replace with registry read (same pattern as Anthropic below).

- If no limit is set: add the registry read to ensure each model gets its correct ceiling — omitting the parameter allows the provider API to apply its own default, which may be lower than the model's actual ceiling.

## 6.3 Target State — AnthropicProvider.ts

const maxTokens = (await getModelCapabilities(model, 'anthropic')).maxOutputTokens;

Recommended registry values for Anthropic models:

| Model ID | Recommended maxOutputTokens | Model Ceiling | Notes |
| --- | --- | --- | --- |
| claude-opus-4-8 | 32768 | 128K | Higher ceiling available but 32K handles all TraceLMs payloads without cost overruns |
| claude-sonnet-4-6 | 16384 | 128K | Balanced between output completeness and cost |
| claude-haiku-4-5 | 8192 | 32K | Fast model, smaller payloads typical — current hardcoded value is appropriate here |
| claude-fable-5 | 32768 | 128K | Same as Opus for TraceLMs use case |

## 6.4 Target State — OpenAIProvider.ts and GeminiProvider.ts

Apply the same registry read pattern. Recommended values for the current model catalogue:

| Provider | Model ID | Recommended maxOutputTokens | Notes |
| --- | --- | --- | --- |
| OpenAI | gpt-4o-mini | 16384 | Confirmed ceiling. Interim default. |
| OpenAI | gpt-4.1-mini | 16384 | Confirm ceiling at platform.openai.com before locking. |
| OpenAI | gpt-5.4 | 16384 | Confirm ceiling before seeding — use as floor estimate. |
| OpenAI | gpt-5.5 | 16384 | ID and ceiling pending confirmation at platform.openai.com. |
| OpenAI | o3 | 100000 | Reasoning model. Confirm exact ceiling. High output budget required for chain-of-thought. |
| Gemini | gemini-2.5-flash | 8192 | Confirm at ai.google.dev/gemini-api/docs/models. |
| Gemini | gemini-2.5-pro | 8192 | Confirm at ai.google.dev/gemini-api/docs/models. |
| Gemini | gemini-3.1-pro | 8192 | Reasoning model. Confirm ceiling — may be higher for thinking-capable models. |

Why Not Use the Model Ceiling Directly? Some models support 128K+ output tokens, but a 128K response would be enormous for TraceLMs use cases and would incur significant output token costs. The recommended maxOutputTokens values (8K-32K for most models, 100K for reasoning models) are sized to handle the largest realistic TraceLMs payload (100+ requirements, full test suite) without approaching provider-enforced ceilings. Users with unusually large documents can be advised to split requirements into batches.

# 7. Area 3 — Gemini SDK Migration

## 7.1 Current State

File: src/services/llm/GeminiProvider.ts

The current implementation uses a raw REST fetch to the Gemini generateContent endpoint. Lines 16–18 document an explicit known limitation:

Documented Limitation in GeminiProvider.ts (lines 16-18): "thinkingConfig and systemInstruction are NOT available via the Gemini REST API (v1/v1beta generateContent) — both are SDK-only. Prompt concatenation is used instead."

This means TraceLMs cannot:

- Pass a clean system prompt separately from the user message on Gemini models.

- Enable thinking/reasoning mode on gemini-3.1-pro or future Gemini thinking-capable models.

- Use thinkingBudget to control reasoning depth and cost.

## 7.2 Target State

Migrate GeminiProvider.ts to the official @google/generative-ai npm SDK. The SDK exposes systemInstruction as a native parameter and thinkingConfig for thinking-capable models. Streaming is maintained via generateContentStream().

- Install: npm install @google/generative-ai

- Replace raw fetch with SDK client: const genAI = new GoogleGenerativeAI(apiKey)

- Pass system prompt via systemInstruction parameter instead of concatenation

- For isReasoningModel models: include thinkingConfig: { thinkingBudget: 8192 } (configurable via registry)

- Maintain SSE streaming via generateContentStream() — SDK supports async iteration

- Retain the existing IDLE_MS = 300_000 idle timeout guard

- Remove the REST fallback retry loop — SDK handles endpoint selection

Scope Boundary: This migration affects GeminiProvider.ts only. No changes to other providers, to the route layer, or to the frontend are required. The existing LLMProvider interface contract (stream(), complete()) is unchanged. The migration is a drop-in replacement.

# 8. Area 4 — Tier Badges in LLM Providers UI

## 8.1 Design Specification

Each model entry in the LLM Providers tab model selector renders one or two badge chips to the right of the model name. The primary tier badge communicates speed and capability. A secondary Reasoning badge appears in addition when isReasoningModel === true. These are two independent display concerns — they are never merged into a single composite badge.

Dual-badge design — why two separate badges:

claude-fable-5 and gemini-3.1-pro are both highest-capability AND reasoning models. A single tier string cannot encode both qualities. The solution: tier encodes "Fast / Economy / Balanced / Best Quality" only. The isReasoningModel boolean drives a secondary [Reasoning] badge that renders alongside the tier badge — never replacing it. Result: Fable 5 renders [Best Quality] [Reasoning]; Haiku renders [Fast] only.

Primary tier badge variants:

| Badge Label | Color (semantic) | tier value | When Applied |
| --- | --- | --- | --- |
| Fast | Green (— success tone) | "fast" | Models optimised for speed: Haiku, Gemini Flash, GPT-4o mini, Llama small |
| Economy | Grey (— neutral) | "economy" | Lowest-cost tier: gpt-4o-mini, gemma small |
| Balanced | Blue (— info tone) | "balanced" | Mid-tier price-performance: Sonnet, Gemini 2.5 Pro, Llama 3.3 70B |
| Best Quality | Teal (— accent) | "best-quality" | Highest capability: Opus 4.8, Fable 5, GPT-5.5, Gemini 3.1 Pro |

Secondary Reasoning badge (renders alongside tier badge when isReasoningModel === true):

| Badge Label | Color (semantic) | Trigger | Models |
| --- | --- | --- | --- |
| Reasoning | Purple (— distinct) | isReasoningModel: true in registry | o3, o3-pro (OpenAI); claude-fable-5 (Anthropic); gemini-3.1-pro (Google) |

Design System Note: All badge chips use --radius-full (pill shape) with var(--text-xs) font size and 4px horizontal padding. No hardcoded colors — each badge maps to a semantic CSS class: .badge-fast, .badge-economy, .badge-balanced, .badge-quality, .badge-reasoning. Add these to styles.css under the badge system section. Badges are read-only — never interactive, no click handler. When a model has two badges, render them inline with 4px gap (use flex row with gap: var(--space-1)).

## 8.2 Source of Truth

The tier field in MODEL_REGISTRY (Area 5) is the single source of truth. The frontend reads this value via GET /api/llm-providers — the backend includes tier in the model list response. The frontend renders the badge from the tier string. No tier logic lives in the frontend.

## 8.3 Reasoning Model Loading UX

When a reasoning model (isReasoningModel: true) is selected and generation begins, the loading state in all generation tabs (Scenarios, Test Cases, Automation) renders a distinct message:

Reasoning Model Loading State (UI copy): "Thinking... this model reasons before responding. This may take up to 60 seconds before output begins." The standard "Generating..." spinner is replaced. The message auto-clears when the first token is received from the stream.

# 9. Implementation Sequence

The following order minimises merge conflicts and ensures each area can be tested independently:

| 1 HOTFIX Area 6 SHIP FIRST | ▸ Branch: hotfix/model-catalogue-refresh ▸ Edit prisma/seed.ts: remove 9 retired/deprecated entries; add current Anthropic 4.x models. ▸ Update GeminiProvider.ts FALLBACK_MODELS array. ▸ Run npm run db:seed to verify upsert pattern executes cleanly. ▸ Verify each provider returns a valid response with updated model IDs. ▸ PR, review, merge to main. Ship independently of the v0.4 main track. |
| --- | --- |
| ↓ |  |
| 2 Step 1 Area 5 | ▸ Create src/config/modelRegistry.ts — static MODEL_REGISTRY with all seeded models. ▸ Create src/services/llm/probeModelCapabilities.ts — Step 1–5 probe chain. ▸ Create src/utils/probeCache.ts — 24h in-memory cache. ▸ Unit test: known model returns registry value; unknown model returns probe result or defaults. |
| ↓ |  |
| 3 Step 2 Area 1 | ▸ Refactor timeoutUtil.ts to call getModelCapabilities() for tps and isReasoningModel. ▸ Remove per-provider TPS map. Replace with single call to getModelCapabilities. ▸ Add reasoning model branch: if isReasoningModel, return MAX_TIMEOUT_MS (300s). ▸ Unit test: verify timeout calculation for fast, slow, and reasoning model entries. |
| ↓ |  |
| 4 Step 3 Area 2 | ▸ Remove hardcoded max_tokens: 8192 from AnthropicProvider.ts line 35. ▸ Replace with: const maxTokens = (await getModelCapabilities(model, "anthropic")).maxOutputTokens; ▸ Test with claude-opus-4-8 on a large requirements document (50+ requirements). ▸ Verify JSON response is complete and no truncation occurs. |
| ↓ |  |
| 5 Step 4 Area 3 | ▸ Install @google/generative-ai: npm install @google/generative-ai ▸ Rewrite GeminiProvider.ts to use SDK client. Remove raw REST fetch. ▸ Pass systemInstruction natively. Add thinkingConfig for isReasoningModel models. ▸ Verify streaming works via generateContentStream() with the existing IDLE_MS guard. ▸ Remove REST fallback retry loop (SDK handles endpoint selection). |
| ↓ |  |
| 6 Step 5 Area 4 | ▸ Add tier badge CSS classes to styles.css: .badge-fast, .badge-economy, .badge-balanced, .badge-quality, .badge-reasoning. ▸ Update GET /api/llm-providers response to include tier and isReasoningModel per model. ▸ Render tier badge chip in LLMProvidersTab.tsx model selector list. ▸ Add reasoning model loading message to all generation tab loading states. |

# 10. Risk Assessment

| Area | File / Component | Risk | Notes |
| --- | --- | --- | --- |
| Area 6 — Groq | prisma/seed.ts | Medium | llama-3.3-70b-versatile retained despite June 17 deprecation. If Groq removes it before the next release, Groq users will see errors. Monitor console.groq.com/docs/deprecations. |
| Area 6 — OpenAI | prisma/seed.ts | Medium | GPT-5.x model IDs unconfirmed. gpt-4o-mini used as interim default. Exact API strings must be confirmed before GPT-5.x models are added. |
| Area 6 — Gemini | prisma/seed.ts | Low | gemini-3.5-flash API ID may use version suffix (e.g., -001). Confirm at ai.google.dev/gemini-api/docs/models before adding. |
| Area 5 — Probe Cache | probeCache.ts | Medium | In-memory Map is process-local: resets on every server restart. Cold starts re-probe. Acceptable for v0.4 single-process deployment. Upgrade path: replace with Redis/Supabase KV when horizontal scaling is introduced (see Section 4.4). |
| Area 5 — Probe | probeModelCapabilities.ts | Low | OpenRouter API availability is not guaranteed. Step 4 must handle 5xx gracefully and fall through to defaults. Rate limit headers should be respected. |
| Area 4 — Dual Badge | LLMProvidersTab.tsx, styles.css | Low | Reasoning models (Fable 5, Gemini 3.1 Pro) render two badges. Frontend must handle the case where isReasoningModel is true and render both chips without layout overflow on narrow viewports (540px icon-only breakpoint). |
| Area 3 — SDK | GeminiProvider.ts | Medium | SDK streaming API differs from raw fetch. Validate that IDLE_MS idle timeout still fires correctly using the async iteration pattern. Verify @google/generative-ai package version at implementation time — Google released a unified @google/genai package in 2026 that may supersede the original. |
| Area 2 — Tokens | AnthropicProvider.ts, OpenAIProvider.ts, GeminiProvider.ts | Low | Higher maxOutputTokens increases output token costs. No user-visible cost display exists today. Consider adding output token limit to model detail tooltip in Area 4 badge. |
| Area 1 — TPS | timeoutUtil.ts | Low | Empirical TPS values in registry will drift as Anthropic/Google/OpenAI adjust inference throughput. Values should be reviewed on each major provider release. |
| Reasoning UX | All generation tabs | Low | If isReasoningModel SSE metadata event is not emitted before the 60s silence, users may believe the request has hung. Ensure the metadata event fires at stream-open time, before the model begins thinking. |

# 11. Acceptance Criteria

## 11.1 Area 6 (HOTFIX) Acceptance

- All four providers return a valid streaming response using the updated model IDs.

- No retired, deprecated, or shut-down model IDs remain in prisma/seed.ts.

- The default model for Anthropic is claude-opus-4-8.

- The Gemini fallback list in GeminiProvider.ts contains no 2.0-generation model IDs.

- npm run db:seed executes without errors (upsert pattern).

## 11.2 Area 5 (Registry + Probe) Acceptance

- getModelCapabilities("claude-opus-4-8", "anthropic") returns { tps: 40, maxOutputTokens: 32768, isReasoningModel: false, tier: "best-quality" } from the static registry without a network call.

- getModelCapabilities("unknown-model-xyz", "openai") returns safe defaults after probe chain exhaustion.

- A second call within 24 hours for the same unknown model returns the cached result without re-probing.

- modelRegistry.ts exports a ModelCapabilities TypeScript type that all consumers use.

## 11.3 Area 1 (TPS) Acceptance

- Timeout for claude-haiku-4-5 (fast, high TPS) is lower than for claude-opus-4-8 (premium, lower TPS).

- Timeout for o3 (reasoning) is the flat MAX_TIMEOUT_MS value, not a TPS calculation.

- Per-provider TPS map is fully removed from timeoutUtil.ts.

## 11.4 Area 2 (max_tokens) Acceptance

- A 50-requirement document processed through claude-opus-4-8 produces a complete, non-truncated JSON response.

- max_tokens: 8192 no longer appears as a hardcoded literal in AnthropicProvider.ts.

- Haiku retains its 8192 limit via the registry (not a hardcode).

## 11.5 Area 3 (Gemini SDK) Acceptance

- System prompt is passed via systemInstruction parameter, not concatenated into the user message.

- gemini-3.1-pro requests include thinkingConfig in the SDK call.

- Streaming works correctly with the @google/generative-ai SDK and the IDLE_MS idle timeout fires on silence.

- No raw REST fetch to generativelanguage.googleapis.com remains in GeminiProvider.ts.

## 11.6 Area 4 (Badges) Acceptance

- Each model in the LLM Providers model selector displays a tier badge chip matching its registry tier value.

- Badge CSS classes are defined in styles.css using design tokens only — no hardcoded color values.

- Selecting o3, o3-pro, claude-fable-5, or gemini-3.1-pro and triggering generation displays the reasoning model loading message.

- Standard models display the standard "Generating..." state.

# 12. End-to-End Implementation Workflow

The sequence below covers the complete developer journey from the first hotfix branch to v0.4 release. Read top to bottom — each stage maps to a specific Area in this TDD. Stages are colour-coded by priority: red = HOTFIX (ships independently on its own branch before any v0.4 main track work begins); green = ship milestone.

| 1 HOTFIX Area 6 SHIP FIRST — own branch | ▸ Branch: hotfix/model-catalogue-refresh — keep it minimal, never merge main into this branch. ▸ Edit prisma/seed.ts: remove all 9 retired/deprecated model entries. ▸ Add Anthropic: claude-opus-4-8 (default), claude-sonnet-4-6, claude-haiku-4-5, claude-fable-5. ▸ Add Gemini: gemini-2.5-flash (default), gemini-2.5-pro, gemini-3.1-pro. Confirm gemini-3.5-flash API ID suffix at ai.google.dev before seeding. ▸ Add OpenAI: gpt-4o-mini (interim default), gpt-4.1-mini. Confirm gpt-5.x / o3 IDs at platform.openai.com before adding. ▸ Groq: retain llama-3.3-70b-versatile + llama-3.1-8b-instant. Remove mixtral-8x7b-32768. ▸ Update GeminiProvider.ts FALLBACK_MODELS = ["gemini-2.5-flash", "gemini-2.5-pro", "gemini-3.1-pro"]. ▸ Run: npm run db:seed — verify upsert executes cleanly with zero errors. ▸ Manual smoke test: trigger one generation call per provider using the new default model IDs. ▸ PR → review → merge to main → deploy. This branch ships BEFORE v0.4 main track begins. |
| --- | --- |
| ↓ |  |
| 2 Step 1 Area 5 v0.4 Main Track — start here | ▸ Create src/config/modelRegistry.ts — static MODEL_REGISTRY object keyed by model ID. ▸ Define ModelCapabilities type: { tps, maxOutputTokens, isReasoningModel, supportsSystemInstruction, tier, contextWindowK }. ▸ Populate registry with all seeded models from the Area 6 hotfix (Anthropic, Gemini, OpenAI, Groq). ▸ Create src/services/llm/probeModelCapabilities.ts — 5-step chain: Registry → Cache → Gemini API → OpenRouter → Defaults. ▸ Create src/utils/probeCache.ts — 24h in-memory Map<string, {result, timestamp}>; getFromCache() + setInCache(). NOTE: Cache is process-local (resets on restart). Acceptable for v0.4 single-process deploy. Redis/KV upgrade path documented in Section 4.4. ▸ Unit tests: known model returns registry without network call; unknown model exhausts to defaults; cache hit on second call. ▸ Export getModelCapabilities(modelId, provider) as the single consumer-facing function. |
| ↓ |  |
| 3 Step 2 Area 1 | ▸ Open src/services/llm/timeoutUtil.ts. ▸ Replace the per-provider TPS map (gemini: 80, openai: 100, anthropic: 60, groq: 300) with a call to getModelCapabilities(). ▸ New logic: if isReasoningModel → return MAX_TIMEOUT_MS (300 000 ms flat). Else → use tps from registry in existing formula. ▸ Remove the TPS_MAP constant entirely — it must not remain as a fallback. ▸ Unit tests: claude-haiku-4-5 timeout < claude-opus-4-8 timeout. o3 timeout === 300 000 ms. Unknown model uses conservative tps: 40. ▸ Backend SSE metadata event: when isReasoningModel === true, emit { type: "model-info", isReasoning: true } at stream-open (before thinking begins). |
| ↓ |  |
| 4 Step 3 Area 2 | ▸ Audit all three provider files for hardcoded output token limits: AnthropicProvider.ts: max_tokens: 8192 confirmed hardcoded. OpenAIProvider.ts: check max_tokens. GeminiProvider.ts: check maxOutputTokens in REST body. ▸ Replace each hardcoded limit: const { maxOutputTokens } = await getModelCapabilities(model, provider); ▸ Integration test: submit a 50-requirement document to claude-opus-4-8. Confirm JSON response is complete (not truncated). ▸ Verify Haiku receives 8 192 via registry (not a hardcode); Opus receives 32 768; Fable 5 receives 32 768. |
| ↓ |  |
| 5 Step 4 Area 3 | ▸ Verify current recommended Google SDK package at npmjs.com before installing (confirm @google/generative-ai vs @google/genai). ▸ Install: npm install @google/generative-ai (or confirmed package name). Pin to a specific version — do not use "latest". ▸ Rewrite GeminiProvider.ts: replace raw REST fetch with SDK client: const genAI = new GoogleGenerativeAI(apiKey). ▸ Pass system prompt via systemInstruction parameter (not string concatenation). ▸ For isReasoningModel models: include thinkingConfig: { thinkingBudget: 8192 } inside generationConfig. ▸ Maintain streaming via generateContentStream() + async iteration. Retain IDLE_MS = 300 000 idle timeout guard. ▸ Remove REST fallback retry loop — SDK handles endpoint selection. UNLOCK: Gemini vision pipeline (Image TDD v0.5, T-03 Gemini branch) can now be authored after this step completes. |
| ↓ |  |
| 6 Step 5 Area 4 | ▸ Update GET /api/llm-providers response: include tier and isReasoningModel per model (reads from MODEL_REGISTRY). ▸ Add badge CSS classes to styles.css: .badge-fast, .badge-economy, .badge-balanced, .badge-quality, .badge-reasoning. All classes use design tokens only — no hardcoded hex values. badge-reasoning uses a purple semantic token. ▸ Render tier badge chip in LLMProvidersTab.tsx model list. When isReasoningModel === true, render BOTH tier badge AND reasoning badge. Two badges render inline with 4px gap (flex row, gap: var(--space-1)). Badges are read-only — no click handler. ▸ On stream-open SSE event { type: "model-info", isReasoning: true }: swap "Generating..." to the reasoning loading message in all generation tabs. Reasoning message: "Thinking... this model reasons before responding. This may take up to 60 seconds before output begins." ▸ Full QA: verify each badge variant renders. Verify dual badges (Fable 5, Gemini 3.1 Pro) lay out without overflow at 540px. ▸ Verify reasoning message appears for o3, o3-pro, claude-fable-5, gemini-3.1-pro only. |
| ↓ |  |
| 7 Ship v0.4 All Areas Complete | ▸ npm run typecheck:all — zero errors. ▸ npm test — all tests pass. ▸ npm run lint — zero lint errors. ▸ npm run validate:prompts — all LLM prompt files valid. ▸ Manual smoke test: one generation per provider × one standard + one reasoning model where available. ▸ Confirm each provider displays correct tier badge and reasoning badge (where applicable) in LLM Providers tab. ▸ Confirm no hardcoded model IDs, TPS values, or max_tokens literals remain in provider files. ▸ Groq deprecation watch: check console.groq.com/docs/deprecations for llama-3.3-70b-versatile hard-removal date. If hard-removal date is within 30 days: create a follow-up ticket before shipping v0.4. ▸ Tag release: v0.4.0. Update DOCUMENTATION/RELEASE with release notes. |

# 13. Sign-Off

This document is DRAFT. All six areas are described and the HOTFIX priority is established. Sign the table below to authorise the Area 6 hotfix branch and the v0.4 main track to begin.

| Role | Name | Decision / Approval | Date |
| --- | --- | --- | --- |
| Product Manager / CTO |  | Area 6 (HOTFIX) and v0.4 main track (Areas 1–5) scope, priority order, and model catalogue decisions approved |  |
| Engineering Lead |  | MODEL_REGISTRY structure (Area 5), probeModelCapabilities() chain, Gemini SDK migration, max_tokens strategy, and implementation sequence confirmed |  |
| QA Lead |  | Acceptance criteria (Section 11.1–11.6) and E2E workflow (Section 12) reviewed and complete |  |

TraceLMs Cloud — Internal Technical Document  |  v0.3 DRAFT  |  2026-06-26  |  Confidential