TraceLMs Cloud

Technical Design Document

Phase 5.5 — Document Generation Hub

Test Plan · Test Strategy · Document Preview · Project Consolidation

| Version | v0.1 — Initial Draft |
| --- | --- |
| Date | June 26, 2026 |
| Author | Design Authority (TraceDesign) |
| Status | DRAFT — Pending Sign-Off |
| Product Version | TraceLMs Cloud v0.5 |
| Phase | Phase 5.5 — Document Generation Hub |
| Depends On | v0.4 LLM Provider Hardening (TDD v0.3) |
| Implementation Plan | TraceLMs_Cloud_Implementation_Plan_Phase5_5_Document_Hub.xlsx |

# 1. Introduction

This Technical Design Document (TDD) defines the architecture, implementation strategy, and acceptance criteria for Phase 5.5 of TraceLMs Cloud — the Document Generation Hub. Phase 5.5 introduces the first document-class outputs to the TraceLMs generation pipeline: IEEE 829-aligned Test Plans and ISO/IEC/IEEE 29119-3-aligned Test Strategies, synthesised from the user’s requirements and all prior generation artifacts.

Phase 5.5 also introduces in-app document preview, offline DOCX and PDF download, a “Save in Project” workflow, and a Project Artifact Consolidation view. Together, these features complete the TraceLMs Cloud generation story — from raw requirements to a full, download-ready test documentation suite.

Version: v0.1 — Initial Draft. Aligns with product release v0.5 (post v0.4 LLM Provider Hardening).

## 1.1 Relationship to Prior TDDs

| TDD | Version | Status | Dependency |
| --- | --- | --- | --- |
| Requirements Tab Logic Redesign | v1.12 | APPROVED | None |
| Image & Screenshot Upload Support | v0.5 | APPROVED | v0.4 Area 3 (Gemini SDK) |
| LLM Provider Hardening | v0.3 | DRAFT — Pending Sign-Off | None (HOTFIX Area 6 ships first) |
| Phase 2.5 Document Security Gateway | v0.1 | DRAFT — Pending Sign-Off | Phase 2 JWT Auth |
| Phase 5.5 Document Generation Hub | v0.1 | THIS DOCUMENT | v0.4 LLM Hardening |

# 2. Current State & Gap Analysis

TraceLMs Cloud v0.1.0 generates four artifact types via SSE-streaming LLM endpoints. All outputs are structured JSON rendered as interactive tables. No document-class outputs exist. No in-app preview or download pipeline exists. The Generation model has a projectId field but no UX to assign it.

| Category | Current State | Gap / Missing |
| --- | --- | --- |
| Generation steps | 4 steps: Enhancement → Scenarios → Test Cases → Automation | No Test Strategy, no Test Plan — the two most-requested QA deliverables in enterprise teams |
| Output format | Structured JSON rendered as interactive tables in the browser | No document-class (narrative, section-structured) output format |
| In-app preview | None — user must download and open in external tool | No in-app preview panel or full-screen document modal |
| Offline download | None | No DOCX or PDF download for any artifact type |
| Save in Project | projectId field exists on Generation model but no UX to assign it | No unsaved banner, no project selector, no post-save confirmation |
| Artifact consolidation | None — no way to view all artifacts for a project in one place | No project detail view, no consolidated export across all 6 artifact types |
| IEEE 829 / ISO 29119 compliance | Not applicable to current table-based outputs | Test Plans must follow IEEE 829 (industry standard for enterprise QA teams) |

# 3. Scope

## 3.1 In Scope — Phase 5.5

| Feature | Description |
| --- | --- |
| Test Strategy generation | New SSE endpoint: synthesises requirements + enhancement → ISO/IEC/IEEE 29119-3-aligned strategy document in structured JSON sections (8 sections). |
| Test Plan generation | New SSE endpoint: synthesises ALL 6 prior artifacts → IEEE 829-aligned test plan in structured JSON sections (15 sections). Receives Test Strategy as context. |
| In-app Document Preview Panel | Section-by-section HTML render of Test Strategy and Test Plan from stored JSON. Full-screen expand modal with section navigation sidebar. Zero new npm packages. |
| DOCX download (client-side) | Client-side generation using docx npm v9.7.1 via Packer.toBlob(). No server round-trip. Download triggered via programmatic anchor click. |
| PDF download (browser print) | window.print() on the preview panel with @media print CSS. Browser native print-to-PDF. Zero new dependencies. Tested Chrome, Edge, Firefox. |
| "Save in Project" UX | Persistent amber unsaved-generation banner. Project dropdown from GET /api/projects. PATCH /api/generations/:id on project select. Inline "Create project" option. |
| Project Consolidation View | Projects tab enhancement: project detail shows all saved generations with expandable artifact cards for all 6 artifact types + Test Strategy + Test Plan. |
| DB Schema migration | Add testStrategy: Json? and testPlan: Json? to Prisma Generation model. One additive, non-breaking Prisma migration. |

## 3.2 Out of Scope — Phase 5.5

| Item | Reason / Future Phase |
| --- | --- |
| Server-side DOCX generation | Client-side Packer.toBlob() is sufficient. Server-side adds complexity and a file-serving endpoint with no UX benefit at this scale. |
| Puppeteer / headless PDF | Browser window.print() produces equivalent quality for QA documentation. Puppeteer adds ~200MB server dependency. |
| Document templates / branding | Custom logo headers and branded DOCX templates are Phase 6 Rank 1 (already planned in Phase6_Rank1.xlsx). |
| Multi-generation comparison | Comparing Test Plans across multiple generations is a Phase 6+ analytics feature. |
| Jira/Xray push for Test Plans | Xray has a native test plan entity — mapping TraceLMs Test Plans to Xray is a Phase 6 integration feature. |

## 3.3 Dependencies

| Dependency | Status | Notes |
| --- | --- | --- |
| v0.4 LLM Provider Hardening — Area 5 (MODEL_REGISTRY) | DRAFT — Pending sign-off | Test Plan/Strategy use the same callLLMStream() pathway. MODEL_REGISTRY ensures consistent model capability checks. |
| Phase 2.5 Document Security Gateway | DRAFT — Pending sign-off | If shipped before Phase 5.5, document uploads feeding Test Plan will already be sanitised. Phase 5.5 does not block on this — plain text requirements still work. |
| Prisma / Supabase (PostgreSQL) | Live in v0.1.0 | One additive migration required (testStrategy / testPlan fields). Non-breaking. |
| docx npm v9.7.1 | Available — verified dual CJS/ESM, browser-compatible | Add as frontend dependency. Already used in TDD generation scripts (proven pattern). |

# 4. Feature Architecture

## 4.1 Test Strategy vs. Test Plan — Distinction & Dependency Order

These are two distinct document types with different scopes, audiences, and LLM input requirements. They are NOT interchangeable.

| Dimension | Test Strategy | Test Plan |
| --- | --- | --- |
| Standard | ISO/IEC/IEEE 29119-3 aligned | IEEE 829 aligned |
| Scope | Product / feature level — testing philosophy and approach | Release / sprint level — what, when, who |
| Audience | QA Lead, CTO, Stakeholders | QA Engineers, Developers, Project Managers |
| LLM inputs | Requirements text + Enhancement only | ALL 6 artifacts: Enhancement + Scenarios + Test Cases + Automation + Test Strategy |
| Timing in pipeline | Step 5 — runs after Enhancement (lightweight) | Step 6 — runs LAST (heavyweight, synthesises everything) |
| Prompt file | src/prompts/test-strategy.txt | src/prompts/test-plan.txt |
| Output sections | 8 sections: scope, approach, environments, tools, risk, entry/exit criteria, metrics, roles | 15 IEEE 829 sections: identifier, intro, test items, scope, out-of-scope, approach, pass/fail criteria, suspension, deliverables, tasks, environment, responsibilities, schedule, risks, approvals |

|  | DEPENDENCY ORDER: The Test Plan generation MUST receive the generated Test Strategy as context input. The LLM prompt for /api/generate/testplan/stream includes the full testStrategy JSON from the current generation session. This ensures the two documents are internally consistent. |
| --- | --- |

## 4.2 Generation Pipeline Extension

The existing 4-step pipeline is extended by 2 additive steps. Steps 1–4 are unchanged.

| Step | Endpoint | Inputs to LLM | Stored in Generation model |
| --- | --- | --- | --- |
| 1 — Enhancement | /api/generate/enhancement/stream | Raw requirements text | Generation.enhancement (Json) |
| 2 — Scenarios | /api/generate/scenarios/stream | Enhancement | Generation.scenarios (Json) |
| 3 — Test Cases | /api/generate/testcases/stream | Enhancement + Scenarios | Generation.testCases (Json) |
| 4 — Automation | /api/generate/automation/stream | Enhancement + Test Cases (batched) | Generation.automation (Json) |
| 5 — Test Strategy (NEW) | /api/generate/teststrategy/stream | Requirements text + Enhancement | Generation.testStrategy (Json) — NEW FIELD |
| 6 — Test Plan (NEW) | /api/generate/testplan/stream | ALL above artifacts + Test Strategy | Generation.testPlan (Json) — NEW FIELD |

|  | Steps 5 and 6 are purely additive. Existing generations without testStrategy / testPlan fields remain fully functional. Both new fields are nullable in Prisma — null means “not yet generated”, not an error. |
| --- | --- |

## 4.3 LLM Output Schema — Structured JSON Sections

Both Test Strategy and Test Plan LLMs output structured JSON, not free prose. This single source-of-truth drives: (a) in-app preview rendering, (b) client-side DOCX generation, and (c) database storage.

| Field | Type | Description |
| --- | --- | --- |
| title | string | Document title — e.g. "Test Strategy: Payment Gateway v1.2" |
| version | string | Document version — e.g. "1.0" |
| sections | Section[] | Ordered array of document sections |
| sections[].id | string | Stable slug for section navigation — e.g. "scope", "approach", "risk" |
| sections[].heading | string | Display heading — e.g. "1. Scope" |
| sections[].content | string | Section body text |
| sections[].subsections | Section[] (optional) | Nested sub-sections for deeper structure |
| sections[].table | string[][] (optional) | Optional data table within a section |
| metadata.generatedAt | string (ISO 8601) | Generation timestamp |
| metadata.llmModel | string | Model ID used — e.g. "claude-opus-4-8" |
| metadata.requirementCount | number | Number of requirements processed |

## 4.4 In-App Document Preview Panel

After Test Strategy or Test Plan generation completes, a "Preview" button appears. Clicking opens the Document Preview Panel — a full-width panel rendering the document section-by-section from the stored JSON.

| Element | Behaviour |
| --- | --- |
| Panel trigger | "Preview" button in the generation output header bar (same row as "Download DOCX") |
| Render source | sections[] array from stored JSON — rendered section-by-section in the browser |
| Typography | H1 for section headings, H2 for sub-headings, body text for content, styled table for table sections |
| Section navigation | Fixed sticky sidebar listing all section headings — click to scroll to that section |
| Full-screen mode | "Expand" icon (top-right) — fills the viewport for comfortable reading. ESC to close. |
| Print CSS | @media print CSS scoped to .document-preview-panel — triggers page-break-before: always on H1 sections |
| Responsive | Section nav collapses to a top dropdown at < 700px (existing sidebar breakpoint) |
| Dependencies | Zero new npm packages — renders from plain HTML/CSS using TraceLMs design tokens |

## 4.5 Document Download — DOCX and PDF

| Format | Mechanism | Implementation | New dependencies |
| --- | --- | --- | --- |
| DOCX | Client-side generation | docx npm v9.7.1 Packer.toBlob() → URL.createObjectURL() → programmatic <a download> click. Generates from the same JSON sections used for preview. Tested in Word, LibreOffice, Google Docs. | docx v9.7.1 (add to frontend/package.json) |
| PDF | Browser print dialog | window.print() called on the preview panel. @media print CSS formats for A4/Letter with page breaks between sections. User selects "Save as PDF" in the browser print dialog. | None — browser native |

|  | DOCX download is fully offline — no server call. The DOCX is assembled in the browser from the JSON already loaded in the component. This keeps the backend stateless and eliminates a file-serving endpoint and associated storage concerns. |
| --- | --- |

## 4.6 Save in Project

A persistent "unsaved" banner appears at the top of the output area after any generation step completes (Enhancement, Scenarios, Test Cases, Automation, Test Strategy, or Test Plan).

| UI Element | Behaviour |
| --- | --- |
| Unsaved banner (amber) | "This generation is unsaved. [Save to Project ▾]" Persists until saved or explicitly dismissed via ×. |
| Project dropdown | Lists all projects from GET /api/projects. Shows project name + status badge (DRAFT / ACTIVE). Shows "Create new project" as last item. |
| "Create new project" option | Opens a 2-field inline form (Project Name, Owner) without leaving the page. Creates via POST /api/projects, then immediately saves the generation to the new project. |
| On project select | PATCH /api/generations/:id with { projectId }. Banner transitions to green: "Saved to [Project Name] ✓" |
| Saved banner (green) | "Saved to [Project Name] · [View Project →]". Link navigates to the project detail view in the Projects tab. |
| Dismissed state | × closes the amber banner for this session only. Does not save. Banner re-appears on next page load if still unsaved. |

## 4.7 Project Artifact Consolidation View

The Projects tab is enhanced to serve as the artifact hub. Selecting a project enters a project detail view showing all saved generations and their artifact types.

| View Layer | Content |
| --- | --- |
| Project list | Existing UI — unchanged. Each project card shows: name, status badge, creation date, generation count. |
| Project detail | Click from project list. Shows: project metadata, list of all saved generations sorted by date. |
| Generation row | Each generation shows: date, LLM model used, # requirements, # test cases, # scenarios. Plus 6 artifact-presence chips: Enhancement / Scenarios / Test Cases / Automation / Test Strategy / Test Plan (filled = generated, outline = missing). |
| Artifact expand | Each artifact chip is clickable — expands inline to show the full artifact content (reuses existing artifact renderers; reuses DocumentPreviewPanel for Test Strategy and Test Plan). |
| "Export Project Pack" button | Downloads a single DOCX containing all 6 artifact types as bookmarked sections. Client-side via docx npm. Reuses docxGenerator.ts utility from T-06. |

# 5. Database Schema Changes

One additive Prisma migration is required. The Generation model gains two nullable JSON fields. No new tables, no foreign key changes, no breaking changes to existing records.

| Change | Model | Field | Type | Migration impact |
| --- | --- | --- | --- | --- |
| Add Test Strategy storage | Generation | testStrategy | Json? (nullable) | Non-breaking — all existing Generation records will have null for this field. No data migration required. |
| Add Test Plan storage | Generation | testPlan | Json? (nullable) | Non-breaking — all existing Generation records will have null for this field. No data migration required. |

Prisma schema change (prisma/schema.prisma) — add to Generation model:

| Before (Generation model) | After (Generation model) |
| --- | --- |
| enhancement Json? | enhancement Json? |
| scenarios Json? | scenarios Json? |
| testCases Json? | testCases Json? |
| automation Json? | automation Json? |
| (end of field list) | testStrategy Json? // NEW — Phase 5.5 |
|  | testPlan Json? // NEW — Phase 5.5 |

Migration command: npm run db:migrate (generates a new timestamped file in prisma/migrations/).

# 6. New Backend API Endpoints

Two new SSE streaming endpoints follow the identical pattern established by /api/generate/scenarios/stream and /api/generate/testcases/stream. Both live in src/routes/generate.ts.

| Endpoint | Method | Purpose | Key inputs | DB write |
| --- | --- | --- | --- | --- |
| /api/generate/teststrategy/stream | POST | Generate Test Strategy document | requirementsText, enhancement (JSON), generationId, provider, model | Generation.testStrategy via prisma.generation.update() |
| /api/generate/testplan/stream | POST | Generate Test Plan document | requirementsText, enhancement, scenarios, testCases, automation, testStrategy, generationId, provider, model | Generation.testPlan via prisma.generation.update() |

| Implementation detail | Value / Pattern |
| --- | --- |
| Route file | src/routes/generate.ts — append after existing /automation endpoint handler |
| Prompt loading | loadPrompt('test-strategy') and loadPrompt('test-plan') — identical pattern to existing endpoints |
| JSON extraction | extractJson() — same 3-strategy extractor already in generate.ts (direct parse → code fence strip → regex scan) |
| SSE helpers | Reuse existing sseWrite(), sseError(), sseDone() from src/utils/ |
| Idle timeout | IDLE_MS = 300_000 (5 min) — same as all existing generation endpoints |
| DB persist | prisma.generation.update({ where: { id: generationId }, data: { testStrategy: parsed } }) after extractJson() succeeds |
| Error handling | Identical pattern to existing endpoints: SSE error event on any throw, logging to console.error |

# 7. New LLM Prompt Files

Both prompt files live in src/prompts/ and are validated by npm run validate:prompts. Each prompt instructs the LLM to output structured JSON matching the schema defined in Section 4.3.

|  | BOTH prompt files MUST include this instruction verbatim: "Respond ONLY with valid JSON. Do not wrap in markdown code fences. Do not add any prose outside the JSON object. Begin your response with { and end with }." This ensures extractJson() always succeeds on the first parse strategy. |
| --- | --- |

## 7.1 test-strategy.txt — ISO/IEC/IEEE 29119-3 Aligned (8 Sections)

| Section ID | Heading | Standard ref | Key content the LLM must generate |
| --- | --- | --- | --- |
| introduction | 1. Introduction | 29119-3 §6.1 | Purpose, document scope, intended audience, standard referenced, version |
| scope | 2. Test Scope | 29119-3 §6.2 | Features to be tested, features excluded, testing levels in scope (unit, integration, system, UAT) |
| approach | 3. Testing Approach & Methodology | 29119-3 §6.3 | Types of testing (functional, integration, regression, performance, security), techniques, automation strategy |
| environments | 4. Test Environments | 29119-3 §6.4 | Required environments, tools, infrastructure, test data needs and sources |
| risk | 5. Risk & Mitigation | 29119-3 §6.5 | Testing risks, product quality risks, mitigation strategies for each |
| entry-exit | 6. Entry & Exit Criteria | 29119-3 §6.6 | Conditions to start testing, conditions to halt, release/sign-off criteria |
| metrics | 7. Test Metrics & Reporting | 29119-3 §6.7 | Metrics to track (pass rate, defect density, coverage %), defect severity levels, reporting cadence |
| roles | 8. Roles & Responsibilities | 29119-3 §6.8 | QA Lead, QA Engineers, Developers, Product Owner — specific responsibilities per role |

## 7.2 test-plan.txt — IEEE 829 Aligned (15 Sections)

| Section ID | Heading | IEEE 829 ref | Key content the LLM must generate |
| --- | --- | --- | --- |
| identifier | 1. Test Plan Identifier | §4.1 | Unique plan ID, version, date, associated release or sprint |
| introduction | 2. Introduction | §4.2 | Purpose, background, reference documents (SRS, Test Strategy) |
| test-items | 3. Test Items | §4.3 | Software features and components under test |
| features-tested | 4. Features to Be Tested | §4.4 | Explicit list of features in scope with priority (P1/P2/P3) |
| features-excluded | 5. Features Not to Be Tested | §4.5 | Explicit exclusions with justification for each |
| approach | 6. Approach | §4.6 | Overall approach, test levels, reference to Test Strategy methodology |
| pass-fail | 7. Item Pass/Fail Criteria | §4.7 | Acceptance criteria per feature group or test case category |
| suspension | 8. Suspension & Resumption | §4.8 | Conditions that suspend testing, criteria to resume |
| deliverables | 9. Test Deliverables | §4.9 | Documents to produce: test cases, defect reports, summary report, sign-off |
| tasks | 10. Testing Tasks | §4.10 | Specific testing tasks, sequencing, owners, dependencies |
| environment | 11. Environmental Needs | §4.11 | Hardware, software, tools, data, network requirements |
| responsibilities | 12. Responsibilities | §4.12 | Who is responsible for each testing task and sign-off step |
| schedule | 13. Schedule | §4.13 | Testing timeline aligned to project schedule (use relative dates: Week 1, Week 2, etc.) |
| risks | 14. Risks & Contingencies | §4.14 | Project risks affecting testing and contingency plans for each |
| approvals | 15. Approvals | §4.15 | Required approvals (placeholder: [Name], [Role], [Date]) |

# 8. Key Design Decisions

| # | Decision | Options considered | Chosen approach | Rationale |
| --- | --- | --- | --- | --- |
| D-01 | LLM output format | Free-text prose / Markdown / Structured JSON sections | Structured JSON sections | Single source-of-truth for preview (HTML render), DOCX download (docx npm), and DB storage. Consistent with the existing generation pipeline pattern. Enables section navigation without parsing. |
| D-02 | DOCX generation location | Server-side Express file endpoint / Client-side (docx npm in browser) | Client-side — Packer.toBlob() | Keeps backend stateless. No file storage quota concerns. docx v9.7.1 confirmed browser-compatible (dual CJS/ESM). Eliminates a server endpoint and file-serving middleware. |
| D-03 | PDF generation mechanism | Puppeteer (server-side, ~200MB) / @react-pdf/renderer (ESM, ~500KB bundle) / window.print() (browser native) | window.print() with @media print CSS | Zero new dependencies. Professional PDF output via browser’s native print engine. @react-pdf/renderer is ESM-only and conflicts with esbuild CJS output. Puppeteer requires a server endpoint and significant RAM. |
| D-04 | In-app preview rendering | Third-party viewer (Nutrient, Syncfusion, licensed) / DOCX blob in iframe (does not render natively in browsers) / HTML render from JSON | HTML render from JSON sections | Zero dependencies. No licensing cost. No CORS / blob-URL iframe issues. Full design token integration. DOCX files do not render natively in browser iframes. |
| D-05 | Save in Project UX | Auto-save when project selected at session start / Explicit "Save to Project" gate after generation | Explicit gate — persistent amber banner | Users iterate multiple generations before committing. Auto-save creates noise in project history. Confirmation guard principle: the action (save) must be explicit. Aligned with existing TraceLMs UX (Clear All guard, Xray push confirmation). |
| D-06 | Generation order | Test Strategy and Test Plan run in parallel / Test Plan runs sequentially after Test Strategy | Sequential — Strategy first (Step 5), Plan last (Step 6) | The Test Plan prompt receives the Test Strategy as context input to ensure the two documents are consistent. Parallel generation would produce a Plan without Strategy context, reducing quality and creating potential contradictions. |

# 9. Implementation Tasks

Eight tasks in dependency order. T-01 and T-02 have no dependencies and can start immediately. T-03 and T-04 can run in parallel on a backend/frontend split after T-01 and T-02 are complete.

| Task | Title | Files affected | Effort | Depends on |
| --- | --- | --- | --- | --- |
| T-01 | DB Schema migration — Add testStrategy: Json? and testPlan: Json? to Prisma Generation model. Run npm run db:migrate. Verify no breaking changes to existing records. | prisma/schema.prisma, prisma/migrations/ | 0.5d | None |
| T-02 | LLM prompt files — Write test-strategy.txt (8 sections, ISO 29119-3) and test-plan.txt (15 sections, IEEE 829). Both must instruct JSON-only output. Run npm run validate:prompts. | src/prompts/test-strategy.txt, src/prompts/test-plan.txt | 1.0d | None |
| T-03 | Backend endpoints — Add /api/generate/teststrategy/stream and /api/generate/testplan/stream to src/routes/generate.ts. Follow SSE pattern of /scenarios/stream. Persist to DB after extractJson(). | src/routes/generate.ts, src/types/index.ts | 1.5d | T-01, T-02 |
| T-04 | Frontend API client — Add generateTestStrategy() and generateTestPlan() to client.ts. Update useTraceLMMessages hook for SSE. Add testStrategy and testPlan to Generation type in types.ts. | frontend/src/api/client.ts, frontend/src/hooks/useTraceLMMessages.ts, frontend/src/types.ts | 1.0d | T-03 |
| T-05 | Document Preview Panel — Build DocumentPreviewPanel component: section-by-section HTML render, sticky section nav sidebar, full-screen expand modal (ESC close), print CSS. Zero new packages. | frontend/src/components/DocumentPreviewPanel.tsx, frontend/src/styles.css | 2.0d | T-04 |
| T-06 | DOCX download — Add docx v9.7.1 to frontend/package.json. Build docxGenerator.ts: takes document JSON sections, outputs Blob via Packer.toBlob(). Anchor-click download. Test in Word / LibreOffice / Google Docs. | frontend/package.json, frontend/src/utils/docxGenerator.ts | 1.5d | T-04 |
| T-07 | "Save in Project" UX — Build UnsavedBanner component. Project dropdown from GET /api/projects. PATCH /api/generations/:id on select. Inline create-project form. Green saved state with project link. | frontend/src/components/UnsavedBanner.tsx, frontend/src/api/client.ts | 1.5d | T-04 |
| T-08 | Project Consolidation View — Enhance ProjectsTab.tsx: project detail, generation list, artifact presence chips, expandable artifact cards, "Export Project Pack" DOCX. Reuse DocumentPreviewPanel + docxGenerator. | frontend/src/tabs/ProjectsTab.tsx, frontend/src/components/ | 2.5d | T-05, T-06, T-07 |

Total estimated effort: ~11.5 developer-days (~2.5 weeks single engineer). Parallel track reduces to ~1.5 weeks with backend/frontend split.

# 10. End-to-End Implementation Workflow

Five implementation stages in dependency order. Each stage gates the next. Complete E2E testing at Stage 5 before sign-off.

| 1 | Stage 1 DB Foundation [T-01] | - Add testStrategy: Json? and testPlan: Json? to prisma/schema.prisma Generation model - Run npm run db:migrate — generates new timestamped migration in prisma/migrations/ - Verify existing Generation records unaffected (both fields default null) - Run npm run typecheck — confirm Prisma client types regenerated correctly - Gate: typecheck passes, existing API endpoints unchanged, no migration errors |
| --- | --- | --- |
| ↓ |  |  |
| 2 | Stage 2 Prompts + Endpoints [T-02, T-03, T-04] | - Write test-strategy.txt (8 sections per ISO 29119-3) and test-plan.txt (15 sections per IEEE 829) - Both files: JSON-only instruction, full section schema definition embedded in prompt - Run npm run validate:prompts — both files must pass - Add /teststrategy/stream and /testplan/stream to src/routes/generate.ts - Update frontend api/client.ts and useTraceLMMessages hook - Integration test: run both endpoints against a real requirement set, verify JSON stored in DB - Gate: extractJson() succeeds on first strategy (direct JSON.parse) for both endpoints |
| ↓ |  |  |
| 3 | Stage 3 Document Preview [T-05] | - Build DocumentPreviewPanel component: sections[].heading as H1, subsections as H2, content as body - Sticky section navigation sidebar with active-section highlight - Full-screen expand modal: fills viewport, ESC to close, no data loss on close - Add @media print CSS to styles.css scoped to .document-preview-panel - Test: all sections render, nav links scroll correctly, print preview clean in Chrome + Firefox + Edge - Gate: all design tokens used, no hardcoded colours or spacing, passes 700px responsive breakpoint |
| ↓ |  |  |
| 4 | Stage 4 Download (DOCX + PDF) [T-06] | - Add docx v9.7.1 to frontend/package.json; run npm install in frontend/ - Add to vite.config.ts optimizeDeps.include: ['docx'] to force Vite pre-bundling - Build docxGenerator.ts: sections[] → docx Document → Packer.toBlob() → anchor click download - Test DOCX opens in Microsoft Word, LibreOffice, and Google Docs (all sections present, headings in nav) - Test PDF via window.print(): page breaks between sections, all text readable, no content clipped - Gate: npm run build:frontend completes without bundle errors; DOCX and PDF outputs verified |
| ↓ |  |  |
| 5 | Stage 5 Save & Consolidate [T-07, T-08] | - UnsavedBanner: amber state appears within 1s of SSE completion → project dropdown → green saved state - PATCH /api/generations/:id sets projectId; GET /api/generations/:id confirms update - Inline create-project: 2-field form (Name, Owner), POST /api/projects, immediate save - ProjectsTab: project detail → generation rows → artifact chips (filled/outline per presence) - Expandable artifact cards: reuse existing renderers; Test Strategy/Plan use DocumentPreviewPanel - "Export Project Pack": single DOCX with 6 bookmarked sections — generated via docxGenerator.ts - E2E gate: generate all 6 artifacts → save to project → view in Projects tab → export pack → open DOCX in Word |

# 11. Acceptance Criteria

| AC ID | Feature | Criterion | Pass condition |
| --- | --- | --- | --- |
| AC-01 | Test Strategy generation | /api/generate/teststrategy/stream returns valid JSON with all 8 required section IDs | extractJson() succeeds on first strategy; all 8 section IDs present in response |
| AC-02 | Test Strategy generation | Test Strategy content is derived from the requirements and enhancement of the same generation session | Section 2 (Test Scope) references feature names from the enhancement output |
| AC-03 | Test Plan generation | /api/generate/testplan/stream returns valid JSON with all 15 IEEE 829 section IDs | extractJson() succeeds; all 15 section IDs present; section 6 (Approach) references the Test Strategy |
| AC-04 | Test Plan generation | Test Plan and Test Strategy are internally consistent | Test Plan section 6 (Approach) explicitly references methodology from the Test Strategy generated in the same session |
| AC-05 | In-app preview | DocumentPreviewPanel renders all sections with correct heading hierarchy | H1 for section headings, H2 for sub-headings, body text for content — matches section JSON structure exactly |
| AC-06 | In-app preview | Section navigation sidebar links scroll to the correct section | Clicking a link in the sidebar scrolls the panel to that section; the clicked section heading is highlighted as active |
| AC-07 | DOCX download | Downloaded DOCX opens without error in Microsoft Word | File opens, all sections present, no rendering errors, headings visible in Word’s built-in Navigation Panel |
| AC-08 | DOCX download | DOCX content matches in-app preview | All section headings and body text in the DOCX match the DocumentPreviewPanel render exactly (no missing or reordered sections) |
| AC-09 | PDF download | window.print() renders a clean print preview with page breaks | Each major section starts on a new page; all text readable at 100% zoom; no content clipped in Chrome, Edge, or Firefox print preview |
| AC-10 | Save in Project | Amber unsaved banner appears after every generation step completes | Banner visible within 1 second of SSE stream completion for Enhancement, Test Strategy, and Test Plan |
| AC-11 | Save in Project | PATCH /api/generations/:id sets projectId correctly | After project selection: GET /api/generations/:id returns updated projectId; banner transitions to green "Saved" state with project link |
| AC-12 | Project Consolidation | Project detail shows all generations saved to that project | Saved generation appears in project detail within 2 seconds of save; shows date, model, artifact presence chips |
| AC-13 | Project Consolidation | "Export Project Pack" DOCX contains all 6 artifact types as bookmarked sections | DOCX contains 6 top-level bookmarked headings; each contains the full content of its artifact type; opens in Word without error |

# 12. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Test Plan context window overflow — synthesising 6 artifact types may exceed model context limits for large requirement sets or smaller models | Medium | High | Set PLAN_MAX_TOKENS guard in test-plan.txt prompt: truncate automation candidates first (lowest information density). Add soft-block UI warning if estimated token count > 80k chars. Test against claude-haiku-4-5 (200k context) and claude-opus-4-8 (1M context). |
| docx npm Vite bundler compatibility — docx v9.7.1 is dual CJS/ESM but Vite tree-shaking may produce unexpected bundle issues | Low | Medium | Add to vite.config.ts: optimizeDeps: { include: ['docx'] } to force pre-bundling. Test npm run build:frontend immediately after adding the package. Fall back to dynamic import() if build errors occur. |
| window.print() CSS cross-browser inconsistency — print rendering differs between Chrome, Firefox, and Edge | Medium | Low | Use page-break-before: always on H1 section headings. Avoid fixed-height containers in @media print rules. Test all three browsers during T-05 before marking complete. |
| LLM JSON non-compliance — LLM outputs prose or markdown fences instead of pure JSON | Low | Medium | extractJson() already handles markdown fences and partial JSON. Prompt explicitly states JSON-only output. Add an integration smoke test: send a minimal requirement through both endpoints, verify extractJson() success over 5 runs. |
| Project selector empty state — new users with no projects see an empty dropdown and miss the "Create new project" option | Medium | Low | Show "Create new project" as the FIRST item (not last) when the project list is empty. Add an empty-state illustration with CTA ("No projects yet. Create your first →") inside the dropdown panel. |

# 13. Sign-Off

This document requires sign-off from the following stakeholders before Phase 5.5 implementation begins. All architectural decisions in Sections 4 and 8 are binding once signed.

| Role | Name | Date | Signature / Approval |
| --- | --- | --- | --- |
| PM / CTO |  |  |  |
| Engineering Lead |  |  |  |
| QA Lead |  |  |  |

|  | All key design decisions in this TDD are locked upon sign-off. Section 8 records the options considered and rationale for each decision. Re-opening a decision requires a new TDD revision (v0.2+) and re-sign-off from all three stakeholders listed above. |
| --- | --- |

TDD Reference: Phase 5.5 — Document Generation Hub TDD v0.1  ·  Generated: June 26, 2026  ·  Implementation Plan: TraceLMs_Cloud_Implementation_Plan_Phase5_5_Document_Hub.xlsx