TECHNICAL DESIGN DOCUMENT Requirements Tab — Logic Redesign TraceLMs Cloud ¦ v1.0 ¦ 2026-06-25

| Field | Value |
| --- | --- |
| Document Title | Requirements Tab Logic Redesign — Technical Design Document |
| Version | 1.0 |
| Status | Draft — Pending Stakeholder Approval |
| Date | 2026-06-25 |
| Author | TraceLMs Cloud — Engineering & Design |
| Reviewer | Product Manager / CTO |
| Classification | Confidential — Internal Use Only |

# Table of Contents

# 1. Purpose & Scope

This document describes the proposed logic and UX redesign of the Requirements Tab in TraceLMs Cloud. It covers the intent behind each change, the full technical impact on the existing codebase, the implementation plan broken into atomic tasks, and the open questions that must be resolved before implementation begins.

This document is the authoritative reference for the engineering team, product manager, and QA team for this change set. No implementation should begin without explicit stakeholder sign-off on Section 6 (Open Questions).

# 2. Current State

## 2.1  Current Section Architecture

The Requirements Tab currently consists of three sections. All three write into a single requirementText string which is passed as the requirements field to all four SSE generation endpoints.

| Section | Current Label | Current Purpose | Output Target |
| --- | --- | --- | --- |
| 1 | Requirement Editor | Textarea for manual paste of requirements text | requirementText (primary state) |
| 2 | File Upload Parsing | Upload .txt/.md/.docx/.pdf → parse → append text | combinedText appended to requirementText |
| 3 | Pull from Jira | Fetch Jira issues/epics/stories → append text | combinedText appended to requirementText |

## 2.2  Current Data Flow

The flow below shows how the three sections converge into a single string that feeds the generation pipeline.

Architecture Note: requirementText is the single source of truth. Every upstream section appends to it. The generateAll() action reads requirementTextRef.current and sends it as the "requirements" string to all four SSE endpoints: Enhancement, Scenarios, Test Cases, and Automation Analysis. This tight coupling is the core architectural concern addressed by this redesign.

# 3. Proposed Changes

## 3.1  Section 1: "Requirement Editor" → "Instructions (Optional)"

The textarea is renamed and repurposed. It no longer serves as the primary requirements input. Its new role is to provide supplementary context or special instructions to the LLM during artifact generation.

| Attribute | Before | After |
| --- | --- | --- |
| Label | Requirement Editor | Instructions (Optional) |
| Purpose | Primary requirements source | Supplementary LLM context / special instructions |
| Placeholder | Paste requirement text... | Add additional instructions to follow when processing this artifact generation |
| Required | Yes (implicitly) | No — explicitly optional |

Scope: This is a rename and semantic shift only. The textarea component itself does not change. The state variable requirementText and its ref requirementTextRef must be renamed to instructionText / instructionsRef throughout the codebase to prevent confusion with the new extractedRequirements state.

## 3.2  Section 2: "File Upload Parsing" → "Upload & Extract Requirements"

This is the largest change in the redesign. The current 2-step flow (Upload → Parse → paste into textarea) is replaced by a 4-step LLM-powered pipeline that outputs a structured, tabular list of extracted requirements.

### 3.2.1  New Processing Pipeline

| Step | Label | Action | Existing or New |
| --- | --- | --- | --- |
| A | Upload Document | User selects one or more files (.txt, .md, .docx, .pdf) | Existing — no change |
| B | Parse Content | POST /api/parse → returns raw text per file | Existing — no change |
| C | Extract & Review via LLM | POST /api/generate/extract-requirements → structured rows | NEW endpoint + prompt |
| D | Display in Requirement Table | Render ExtractedRequirement[] as a data table in the UI | NEW component |

### 3.2.2  New Requirement Table Schema

The extracted requirements are displayed in a table with the following columns:

| Column | Source | Type / Values | Notes |
| --- | --- | --- | --- |
| Req ID | Auto-generated by LLM | String (REQ-001, REQ-002...) | Sequential, padded |
| Summary | LLM extraction | String (short title) | Max ~80 chars |
| Description | LLM extraction | String (full requirement statement) | Verbatim or paraphrased |
| Requirement Type | LLM classification | Functional ¦ Non-Functional ¦ Business Rule ¦ Constraint | Dropdown (Phase 2: editable) |
| Priority | LLM inference or document text | Critical ¦ High ¦ Medium ¦ Low | Dropdown (Phase 2: editable) |
| Source | System-assigned | "upload" ¦ "jira" | Visual badge — not a user field |

Phase 2 Placeholder: Inline cell editing (Req ID, Summary, Description, Type, Priority) is explicitly out of scope for this phase. The RequirementTable component must be architected to accommodate editable cells without structural changes — render <span> now, slot in <input>/<select> later.

### 3.2.3  New Backend Endpoint

Endpoint:  POST /api/generate/extract-requirements

Request body:  { rawText: string, settings: Settings }

Response:  { requirements: ExtractedRequirement[] }

Streaming:  No — table population is atomic; streaming row-by-row adds no UX value

New prompt file:  src/prompts/requirement-extraction.txt

Critical Note: The requirement-extraction.txt prompt is the highest-leverage deliverable in this entire feature. A weak prompt produces inconsistent Req ID numbering, wrong Requirement Type classification, and vague summaries. Budget dedicated iteration time on the prompt in isolation before wiring it to the UI.

## 3.3  Section 3: "Pull from Jira" → "Import from Jira"

The Jira fetch logic is unchanged. Only the label and the output display change. Pulled issues are no longer appended to the textarea — they are normalised into the same ExtractedRequirement[] shape and rendered in the same Requirement Table component used by Section 2.

### 3.3.1  Field Mapping: Jira → ExtractedRequirement

| ExtractedRequirement Field | Jira Source | Logic |
| --- | --- | --- |
| reqId | issue.key | Direct map (e.g. PROJ-123) |
| summary | issue.summary | Direct map |
| description | issue.description | Direct map; fallback "No description provided." |
| requirementType | N/A | Default: "Functional" — user can override (Phase 2) |
| priority | issue.priority.name | Extend /api/jira/pull response to include this field |
| source | System-assigned | "jira" — visual badge only |

### 3.3.2  Architectural Decision: Jira Enrichment via LLM

| Option | Approach | Tradeoff | Decision |
| --- | --- | --- | --- |
| A — Direct mapping (Recommended) | Map Jira fields directly; default requirementType to "Functional"; pull priority from Jira API | No extra latency or LLM cost. Jira issues are already structured. | SELECTED |
| B — LLM enrichment pass | Run the same extraction LLM step on Jira text to classify Type and infer Priority | Adds 5–15s latency and token cost on already-structured data. Low value. | REJECTED |

# 4. Core Architectural Decision — Generation Pipeline Input

This is the most critical architectural decision in the entire redesign. All four SSE generation endpoints currently receive requirements: string. After this change, the instructions textarea and the requirement table are two separate data sources. The backend API contract must not change unnecessarily.

## 4.1  Decision: Serialize at the Call Site

The generateAll() function will serialize extractedRequirements[] and instructionText into a single structured string before sending to the backend. The backend API contract remains 100% unchanged.

Contract — buildRequirementsPayload(reqs, instructions): Output format: structured plain text (one requirement per block). Plain text is more token-efficient than JSON and more readable than markdown tables for the existing LLM prompts. Example output: Instructions: Focus on security edge cases. REQ-001 [Functional] [High]: User Authentication with SSO Description: The system shall allow users to authenticate via SSO... REQ-002 [Non-Functional] [Medium]: Response Time SLA Description: All API responses shall complete within 500ms...

## 4.2  Session Restore Impact

The current session restore (GET /api/generation/latest) repopulates requirementText from the DB. After this change, the DB must store instructionText and extractedRequirements separately to support faithful restore.

| Option | Approach | Schema Change | Recommendation |
| --- | --- | --- | --- |
| A | Store serialized payload in existing requirementText column | None | Short-term acceptable; restore cannot reconstruct table rows |
| B (Recommended) | Add instructions and extractedRequirements columns to Generation model | Yes — Prisma migration required | Clean separation; faithful restore of both fields |

# 5. Full Impact Assessment

## 5.1  File-Level Change Matrix

| Layer | Files Changed | Risk | Notes |
| --- | --- | --- | --- |
| Backend Routes | src/routes/generate.ts | Low | New /extract-requirements endpoint only |
| Backend Routes | src/routes/jira.ts | Low | Add priority field to response |
| Backend Routes | src/routes/generation.ts | Medium | Store instructions + extractedRequirements (Phase 2 migration) |
| Backend Prompts | src/prompts/requirement-extraction.txt | Low | New prompt — highest iteration risk |
| Frontend Types | frontend/src/types.ts | Low | New ExtractedRequirement type; extend JiraIssueSummary |
| Frontend API | frontend/src/api/client.ts | Low | New extractRequirements() function |
| Frontend Hook | frontend/src/hooks/useTraceLMMessages.ts | High | parseSelectedFiles + pullFromJira rewritten; new ref; generateAll serializer |
| Frontend App | frontend/src/App.tsx | Medium | New extractedRequirements state; rename requirementText; new ref |
| Frontend Component | frontend/src/components/RequirementTable.tsx (NEW) | Low | New isolated component — no existing code affected |
| Frontend Tab | frontend/src/tabs/RequirementsTab.tsx | Medium | All 3 sections rebuilt; table replacing textarea in Sections 2–3 |
| Frontend Utils | frontend/src/utils.ts | Low | New buildRequirementsPayload() pure function |
| Frontend Tests | frontend/src/tabs/__tests__/RequirementsTab.test.tsx | Low | Props rename + new table render assertions |
| Database Schema | prisma/schema.prisma + new migration | Medium | Add instructions and extractedRequirements to Generation model (Phase 2) |

## 5.2  Risk Summary

| Risk | Category | Mitigation |
| --- | --- | --- |
| LLM extraction step adds 10–30s latency on large documents | UX | Inline progress indicator (not a spinner) inside Section 2 box while extraction runs |
| LLM extraction fails or returns malformed JSON | Reliability | Inline error with retry button; never silently fallback to raw textarea |
| generateAll() receives empty requirements if user skips file upload and Jira | Validation | Gate the Generate All button: disabled until extractedRequirements.length > 0 OR instructionText.length > 0 |
| Merge vs. Replace ambiguity when both upload and Jira are used | UX / Data integrity | Product decision required (see Section 6, Q1) |
| requirementType defaulting to "Functional" for all Jira imports is inaccurate | Data quality | Label it clearly as a default; Phase 2 inline editing allows correction |
| Session restore breaks if extractedRequirements not stored in DB | Persistence | Option B in Section 4.2 — Prisma migration for faithful restore |

# 6. Open Questions — Decisions Required Before Implementation

All questions below must be resolved by the Product Manager before any code is written.

| # | Question | Options | Recommendation |
| --- | --- | --- | --- |
| Q1 | When a user has file-uploaded requirements AND imports from Jira, do the tables merge or replace? | A) Always replace — one source at a time B) Merge — additive (both show in table) | B) Merge. Include a "source" badge per row so user can see provenance. Allow individual row deletion. |
| Q2 | Can the user edit cells in the requirement table before generating? | A) Read-only now, editable in Phase 2 B) Inline edit from day one | A) Read-only now. Architect for editability, but ship read-only. |
| Q3 | What is the loading state during the new LLM extraction step? | A) Spinner on the button B) Inline progress bar inside Section 2 | B) Inline progress indicator. Extraction can take 10–30s on large docs — a spinner is insufficient feedback. |
| Q4 | If extraction fails, what does the user see? | A) Error inline in Section 2 with retry B) Fallback to raw parsed text in textarea | A) Inline error with retry. Never silently fallback to old behavior. |
| Q5 | Does requirementType allow user override in the table? | A) Yes — dropdown per row B) No — LLM classification is final | A) Yes, dropdown. Even if disabled for Phase 1, the column must exist as a dropdown type. |

# 7. Implementation Plan

Implementation is sequenced into 5 atomic tasks. Each task is independently reviewable and releasable. Tasks 1–4 must be completed in order. Task 5 (DB migration) is decoupled and can be done in parallel with Task 4.

| Task | Title | Files | Depends On |
| --- | --- | --- | --- |
| T-01 | Types, API client, and utility function | types.ts, api/client.ts, utils.ts | None — start here |
| T-02 | New backend endpoint + extraction prompt | src/routes/generate.ts, src/prompts/requirement-extraction.txt | T-01 |
| T-03 | RequirementTable component | frontend/src/components/RequirementTable.tsx, styles.css | T-01 |
| T-04 | Hook rewrites + App state wiring | useTraceLMMessages.ts, App.tsx | T-01, T-02 |
| T-05 | RequirementsTab UI rebuild | RequirementsTab.tsx, RequirementsTab.test.tsx | T-03, T-04 |
| T-06 (Optional) | DB schema — instructions + extractedRequirements columns | prisma/schema.prisma, migration, generation.ts | T-04 — parallel |

# 8. Design & UX Principles

## 8.1  RequirementTable Component Rules

- Render cells as <span> (read-only) in Phase 1. Structure must support <input>/<select> without layout changes in Phase 2.

- The section box height is auto — it expands to fit all table rows. No fixed height, no internal scroll.

- A "source" badge (upload / jira) on each row uses --surface-2 and --text-secondary tokens. Never hardcoded colors.

- Row deletion (X button per row) must be present from day one — users must be able to remove irrelevant extracted requirements before generating.

- Empty state: if no requirements have been extracted yet, show the existing EmptyState component ("No Requirements Extracted Yet").

## 8.2  Progressive Disclosure — Section 2 Loading Flow

| State | UI Displayed |
| --- | --- |
| Idle (no file selected) | Upload input only; "Upload & Extract" button disabled |
| File staged (not yet uploaded) | File chip(s) shown; "Upload & Extract" button enabled |
| Step B: Parsing in progress | Inline progress: "Parsing document..." with animated indicator |
| Step C: Extracting in progress | Inline progress: "Analyzing and extracting requirements..." (10–30s) |
| Extraction complete | RequirementTable renders with all rows; progress indicator dismissed |
| Extraction failed | Inline error message + "Retry" button; no fallback to textarea |

# 9. Acceptance Criteria

## 9.1  Section 1 — Instructions (Optional)

- Label reads "Instructions (Optional)"

- Placeholder reads "Add additional instructions to follow when processing this artifact generation"

- Field is not required — Generate All must work with an empty instructions field if extractedRequirements is populated

## 9.2  Section 2 — Upload & Extract Requirements

- Uploading a document and clicking "Upload & Extract" triggers: parse → LLM extraction → table render

- Table displays all 5 columns: Req ID, Summary, Description, Requirement Type, Priority

- A "source" badge of "upload" appears on each row

- Individual rows can be deleted with a row-level delete button

- If extraction fails, an inline error + retry button appears; the textarea is NOT shown

- Section box height expands to fit all rows without internal scrolling

## 9.3  Section 3 — Import from Jira

- Label reads "Import from Jira"

- Button reads "Import from Jira" (was "Pull Jira Requirements")

- Imported issues display in the same RequirementTable with a "jira" source badge

- Req ID = Jira issue key (e.g. PROJ-123)

- Priority populated from Jira API response if available; fallback "Medium"

- requirementType defaults to "Functional" for all Jira imports

## 9.4  Generation Pipeline

- generateAll() serializes extractedRequirements[] + instructionText into a plain-text string

- The backend /api/generate/* endpoints receive the same "requirements: string" field as before — no backend contract change

- TypeScript compiles with zero errors after all changes (npm run typecheck:all)

- All 70 existing tests continue to pass

# 10. Sign-Off

This document requires explicit approval before implementation begins. All Open Questions in Section 6 must be answered.

| Role | Name | Decision / Approval | Date |
| --- | --- | --- | --- |
| Product Manager |  | Q1–Q5 answered; implementation approved |  |
| Engineering Lead |  | Task sequence and effort estimates confirmed |  |
| QA Lead |  | Acceptance criteria reviewed and complete |  |

TraceLMs Cloud — Internal Technical Document  |  v1.0  |  2026-06-25  |  Confidential