TECHNICAL DESIGN DOCUMENT Requirements Tab — Logic Redesign TraceLMs Cloud ¦ v1.0 ¦ 2026-06-25

| Field | Value |
| --- | --- |
| Document Title | Requirements Tab Logic Redesign — Technical Design Document |
| Version | 1.1 |
| Status | Draft — Pending Stakeholder Approval (Schema Revision) |
| Date | 2026-06-25 |
| Revision Note | v1.1: Table schema updated — Issue Type column added; Requirement Type taxonomy expanded from 4 to 10 values; Constraint removed. Full re-assessment applied. |
| Author | TraceLMs Cloud — Engineering & Design |
| Reviewer | Product Manager / CTO |
| Classification | Confidential — Internal Use Only |

# Table of Contents

# 1. Purpose & Scope

This document describes the proposed logic and UX redesign of the Requirements Tab in TraceLMs Cloud. It covers the intent behind each change, the full technical impact on the existing codebase, the implementation plan broken into atomic tasks, and the open questions that must be resolved before implementation begins.

This document is the authoritative reference for the engineering team, product manager, and QA team for this change set. No implementation should begin without explicit stakeholder sign-off on Section 6 (Open Questions).

# 2. Current State

## 2.1  Current Section Architecture

The Requirements Tab currently consists of three sections. All three write into a single requirementText string which is passed as the requirements field to all four SSE generation endpoints.

| Section | Current Label | Current Purpose | Output Target |
| --- | --- | --- | --- |
| 1 | Requirement Editor | Textarea for manual paste of requirements text | requirementText (primary state) |
| 2 | File Upload Parsing | Upload .txt/.md/.docx/.pdf → parse → append text | combinedText appended to requirementText |
| 3 | Pull from Jira | Fetch Jira issues/epics/stories → append text | combinedText appended to requirementText |

## 2.2  Current Data Flow

The flow below shows how the three sections converge into a single string that feeds the generation pipeline.

Architecture Note: requirementText is the single source of truth. Every upstream section appends to it. The generateAll() action reads requirementTextRef.current and sends it as the "requirements" string to all four SSE endpoints: Enhancement, Scenarios, Test Cases, and Automation Analysis. This tight coupling is the core architectural concern addressed by this redesign.

# 3. Proposed Changes

## 3.1  Section 1: "Requirement Editor" → "Instructions (Optional)"

The textarea is renamed and repurposed. It no longer serves as the primary requirements input. Its new role is to provide supplementary context or special instructions to the LLM during artifact generation.

| Attribute | Before | After |
| --- | --- | --- |
| Label | Requirement Editor | Instructions (Optional) |
| Purpose | Primary requirements source | Supplementary LLM context / special instructions |
| Placeholder | Paste requirement text... | Add additional instructions to follow when processing this artifact generation |
| Required | Yes (implicitly) | No — explicitly optional |

Scope: This is a rename and semantic shift only. The textarea component itself does not change. The state variable requirementText and its ref requirementTextRef must be renamed to instructionText / instructionsRef throughout the codebase to prevent confusion with the new extractedRequirements state.

## 3.2  Section 2: "File Upload Parsing" → "Upload & Extract Requirements"

This is the largest change in the redesign. The current 2-step flow (Upload → Parse → paste into textarea) is replaced by a 4-step LLM-powered pipeline that outputs a structured, tabular list of extracted requirements.

### 3.2.1  New Processing Pipeline

| Step | Label | Action | Existing or New |
| --- | --- | --- | --- |
| A | Upload Document | User selects one or more files (.txt, .md, .docx, .pdf) | Existing — no change |
| B | Parse Content | POST /api/parse → returns raw text per file | Existing — no change |
| C | Extract & Review via LLM | POST /api/generate/extract-requirements → structured rows | NEW endpoint + prompt |
| D | Display in Requirement Table | Render ExtractedRequirement[] as a data table in the UI | NEW component |

### 3.2.2  New Requirement Table Schema

The extracted requirements are displayed in a table with 6 user-facing columns (A–F) plus a system-assigned source badge. Both the "Upload & Extract Requirements" and "Import from Jira" sections share this identical schema.

| Col | Field | Source (Upload) | Source (Jira Import) | Type / Values | Notes |
| --- | --- | --- | --- | --- | --- |
| A | Req ID | Auto-generated (REQ-001...) | Jira issue key (e.g. PROJ-123) | String | Sequential, zero-padded for uploads; direct key for Jira |
| B | Summary | LLM extraction | issue.summary | String — short title | Max ~80 chars; truncate with ellipsis in table cell |
| C | Description | LLM extraction | issue.description | String — full requirement statement | Wrap in cell; fallback "No description provided." |
| D | Issue Type | LLM inference from scope/granularity | issue.issuetype.name | Epic ¦ Story | Epic = multi-feature scope; Story = atomic user-facing req. Default: Story when uncertain |
| E | Requirement Type | LLM classification | Default: "Functional" (user overrides) | Functional ¦ Non-Functional ¦ Business Rule ¦ Validation ¦ Security ¦ Integration ¦ UI/UX ¦ Data ¦ Reporting ¦ Compliance | Dropdown (Phase 2: editable). 10-value taxonomy. "Constraint" removed. |
| F | Priority | LLM inference or doc text | issue.priority.name | Critical ¦ High ¦ Medium ¦ Low | Fallback: "Medium" if not determinable. Dropdown (Phase 2: editable) |
| — | Source badge | System-assigned: "upload" | System-assigned: "jira" | Visual chip — not a data column | Rendered on each row for provenance. Uses --surface-2 / --text-secondary tokens |

Phase 2 Placeholder: Inline cell editing (Summary, Description, Issue Type, Requirement Type, Priority) is explicitly out of scope for Phase 1. The RequirementTable component must be architected to accommodate editable cells without structural changes — render <span> now, slot in <input>/<select> later. Req ID is never editable.

### 3.2.3  New Backend Endpoint

Endpoint:  POST /api/generate/extract-requirements

Request body:  { rawText: string, settings: Settings }

Response:  { requirements: ExtractedRequirement[] }

Streaming:  No — table population is atomic; streaming row-by-row adds no UX value

New prompt file:  src/prompts/requirement-extraction.txt

Critical Note — Prompt Complexity Increased: The requirement-extraction.txt prompt must now classify three fields via inference: (1) Issue Type (Epic vs Story — based on scope/granularity of the requirement), (2) Requirement Type (10-value taxonomy — Functional, Non-Functional, Business Rule, Validation, Security, Integration, UI/UX, Data, Reporting, Compliance), and (3) Priority (Critical/High/Medium/Low — inferred from document language or explicit labels). Each additional classification axis increases prompt complexity and LLM error rate. Budget significant iteration time on the prompt in isolation. Test against a minimum of 3 document types (SRS, BRD, user story format) before wiring to the UI.

## 3.3  Section 3: "Pull from Jira" → "Import from Jira"

The Jira fetch logic is unchanged. Only the label and the output display change. Pulled issues are no longer appended to the textarea — they are normalised into the same ExtractedRequirement[] shape and rendered in the same Requirement Table component used by Section 2.

### 3.3.1  Field Mapping: Jira → ExtractedRequirement

| ExtractedRequirement Field | TypeScript Type | Jira Source Field | Mapping Logic |
| --- | --- | --- | --- |
| reqId | string | issue.key | Direct map (e.g. PROJ-123). No auto-generation needed. |
| summary | string | issue.summary | Direct map |
| description | string | issue.description | Direct map. Fallback: "No description provided." |
| issueType | 'Epic' ¦ 'Story' | issue.issuetype.name | Direct map from Jira. Extend /api/jira/pull to include issuetype.name. Pass through as-is (Jira values match our enum). |
| requirementType | 'Functional'¦'Non-Functional'¦'Business Rule'¦'Validation'¦'Security'¦'Integration'¦'UI/UX'¦'Data'¦'Reporting'¦'Compliance' | N/A | Default: "Functional". No LLM pass. User overrides in Phase 2. |
| priority | 'Critical'¦'High'¦'Medium'¦'Low' | issue.priority.name | Extend /api/jira/pull to include priority.name. Map Jira "Highest"→"Critical". Fallback: "Medium". |
| source | 'upload'¦'jira' | System-assigned | "jira" — visual badge only. Not user-editable. |

### 3.3.2  Architectural Decision: Jira Enrichment via LLM

| Option | Approach | Tradeoff | Decision |
| --- | --- | --- | --- |
| A — Direct mapping (Recommended) | Map Jira fields directly: issueType from issuetype.name, priority from priority.name. Default requirementType to "Functional". No LLM call. | No extra latency or LLM cost. Jira issues are already structured. issueType maps cleanly (Epic/Story are native Jira types). | SELECTED |
| B — LLM enrichment pass | Run the same extraction LLM step on Jira text to classify Type and infer Priority | Adds 5–15s latency and token cost on already-structured data. Low value. | REJECTED |

# 4. Core Architectural Decision — Generation Pipeline Input

This is the most critical architectural decision in the entire redesign. All four SSE generation endpoints currently receive requirements: string. After this change, the instructions textarea and the requirement table are two separate data sources. The backend API contract must not change unnecessarily.

## 4.1  Decision: Serialize at the Call Site

The generateAll() function will serialize extractedRequirements[] and instructionText into a single structured string before sending to the backend. The backend API contract remains 100% unchanged.

Contract — buildRequirementsPayload(reqs, instructions): Output format: structured plain text (one requirement per block). All 6 schema fields are included in the serialized output so downstream LLM prompts have full context for scenario and test case generation. Example output: Instructions: Focus on security edge cases. REQ-001 [Story] [Security] [High]: User Authentication with SSO Description: The system shall allow users to authenticate via SSO... REQ-002 [Epic] [Non-Functional] [Medium]: Platform Performance SLA Description: All API responses shall complete within 500ms under normal load... REQ-003 [Story] [Validation] [Critical]: Email Format Validation Description: The system shall reject email addresses not matching RFC 5322 format...

## 4.2  Session Restore Impact

The current session restore (GET /api/generation/latest) repopulates requirementText from the DB. After this change, the DB must store instructionText and extractedRequirements separately to support faithful restore.

| Option | Approach | Schema Change | Recommendation |
| --- | --- | --- | --- |
| A | Store serialized payload in existing requirementText column | None | Short-term acceptable; restore cannot reconstruct table rows |
| B (Recommended) | Add instructions and extractedRequirements columns to Generation model | Yes — Prisma migration required | Clean separation; faithful restore of both fields |

# 5. Full Impact Assessment

## 5.1  File-Level Change Matrix

| Layer | Files Changed | Risk | Notes |
| --- | --- | --- | --- |
| Backend Routes | src/routes/generate.ts | Low | New /extract-requirements endpoint. Input: rawText + settings. Output: ExtractedRequirement[] with all 6 fields. |
| Backend Routes | src/routes/jira.ts | Medium | Add issueType (issuetype.name) AND priority (priority.name) to response. Jira priority "Highest" must map to "Critical". |
| Backend Routes | src/routes/generation.ts | Medium | Store instructions + extractedRequirements separately (Phase 2 migration). |
| Backend Prompts | src/prompts/requirement-extraction.txt | High | Must classify 3 inferred fields: Issue Type (2 values), Requirement Type (10 values), Priority (4 values). Prompt complexity significantly increased vs. v1.0 plan. |
| Frontend Types | frontend/src/types.ts | Low | New ExtractedRequirement type with issueType field. requirementType union expanded to 10 values ("Constraint" removed). JiraIssueSummary extended with issueType and priority. |
| Frontend API | frontend/src/api/client.ts | Low | New extractRequirements() function. |
| Frontend Hook | frontend/src/hooks/useTraceLMMessages.ts | High | parseSelectedFiles + pullFromJira rewritten. New extractedRequirementsRef. generateAll serializer updated to include issueType in payload. |
| Frontend App | frontend/src/App.tsx | Medium | New extractedRequirements state; rename requirementText → instructionText; new ref. |
| Frontend Component | frontend/src/components/RequirementTable.tsx (NEW) | Low | New isolated component rendering 6 columns (A–F) + source badge. No existing code affected. |
| Frontend Tab | frontend/src/tabs/RequirementsTab.tsx | Medium | All 3 sections rebuilt. Table has 6 data columns — wider than v1.0 plan. Mobile horizontal scroll consideration required. |
| Frontend Utils | frontend/src/utils.ts | Low | buildRequirementsPayload() updated — serializes issueType in output block: [Story] [Security] [High]. |
| Frontend Tests | frontend/src/tabs/__tests__/RequirementsTab.test.tsx | Low | Props rename + 6-column table render assertions (was 5 in v1.0 plan). |
| Database Schema | prisma/schema.prisma + new migration | Medium | extractedRequirements JSON column must store issueType. If any existing records used "Constraint" as requirementType, a data migration is required. |

## 5.2  Risk Summary

| Risk | Category | Mitigation |
| --- | --- | --- |
| LLM extraction step adds 10–30s latency on large documents | UX | Inline progress indicator (not a spinner) inside Section 2 box while extraction runs |
| LLM extraction fails or returns malformed JSON | Reliability | Inline error with retry button; never silently fallback to raw textarea |
| Issue Type inference from uploaded documents is ambiguous — documents do not natively label requirements as Epic vs Story | Data quality | LLM prompt must define clear classification rules: Epic = multi-feature scope covering capabilities or domains; Story = atomic, single user-facing interaction. Default: "Story" when uncertain. Flag as low confidence if LLM cannot determine. |
| Requirement Type taxonomy expanded to 10 values — LLM may misclassify ambiguous requirements (e.g. Security vs Compliance, UI/UX vs Functional) | Data quality | Prompt must include concrete examples for each of the 10 types. Test against 3+ document types (SRS, BRD, user story). Accept that edge cases will require Phase 2 inline editing for correction. |
| "Constraint" removed from requirementType taxonomy — any existing stored data using this value becomes invalid | Data migration | If Production has existing Generation records with requirementType="Constraint", a one-time data migration script must map them to the closest new type (typically "Compliance" or "Non-Functional") before deploying. |
| generateAll() receives empty requirements if user skips file upload and Jira | Validation | Gate the Generate All button: disabled until extractedRequirements.length > 0 OR instructionText.length > 0 |
| Merge vs. Replace ambiguity when both upload and Jira are used | UX / Data integrity | Product decision required (see Section 6, Q1) |
| 6-column table is wide — may overflow on narrow viewports (mobile 375px) | Responsive layout | RequirementTable must support horizontal scroll at breakpoints below 768px. Col C (Description) should truncate to 2 lines with expand-on-click in Phase 2. |
| requirementType defaulting to "Functional" for all Jira imports covers only 1 of 10 types — reduces data quality | Data quality | Display a visible "default" indicator on the requirementType cell for Jira imports. Priority for Phase 2 inline editing. |
| Session restore breaks if extractedRequirements not stored in DB | Persistence | Option B in Section 4.2 — Prisma migration for faithful restore. issueType field must be included in the stored JSON. |

# 6. Open Questions — Decisions Required Before Implementation

All questions below must be resolved by the Product Manager before any code is written. Q1–Q4 carried from v1.0. Q5–Q7 are new additions from the v1.1 schema revision.

| # | Question | Options | Recommendation |
| --- | --- | --- | --- |
| Q1 | When a user has file-uploaded requirements AND imports from Jira, do the tables merge or replace? | A) Always replace — one source at a time B) Merge — additive (both show in table) | B) Merge. Include a "source" badge per row so user can see provenance. Allow individual row deletion. |
| Q2 | Can the user edit cells in the requirement table before generating? | A) Read-only now, editable in Phase 2 B) Inline edit from day one | A) Read-only now. Architect for editability, but ship read-only. |
| Q3 | What is the loading state during the new LLM extraction step? | A) Spinner on the button B) Inline progress bar inside Section 2 | B) Inline progress indicator. Extraction can take 10–30s on large docs — a spinner is insufficient feedback. |
| Q4 | If extraction fails, what does the user see? | A) Error inline in Section 2 with retry B) Fallback to raw parsed text in textarea | A) Inline error with retry. Never silently fallback to old behavior. |
| Q5 | Does requirementType allow user override in the table? | A) Yes — dropdown per row B) No — LLM classification is final | A) Yes, dropdown. Even if disabled for Phase 1, the column must exist as a dropdown type. Same applies to Issue Type and Priority. |
| Q6 | For uploaded documents, what is the Issue Type default when the LLM cannot confidently classify Epic vs Story? | A) Default to "Story" silently B) Default to "Story" with a visible low-confidence indicator C) Leave blank and require user to select before generating | B) Default to "Story" with a "?" indicator on the cell. Prevents blocking the user while making the uncertainty visible. Phase 2 inline editing resolves it. |
| Q7 | How should the Jira priority value "Highest" (a valid Jira priority) be mapped to our Priority enum? | A) Map "Highest" → "Critical" B) Map "Highest" → "High" C) Pass through as-is and show raw Jira value | A) Map "Highest" → "Critical". Our enum covers the same semantic range. Document the mapping in src/routes/jira.ts. |

# 7. Implementation Plan

Implementation is sequenced into 6 atomic tasks (plus 1 optional DB task). Each task is independently reviewable and releasable. Tasks 1–5 must be completed in order. Task 6 (DB migration) is decoupled and can run in parallel with Task 5.

| Task | Title | Files | Depends On |
| --- | --- | --- | --- |
| T-01 | Types, API client, and utility function | types.ts (ExtractedRequirement with 6 fields; requirementType 10-value union; JiraIssueSummary extended), api/client.ts, utils.ts (buildRequirementsPayload updated) | None — start here |
| T-02 | New backend endpoint + extraction prompt + Jira route update | src/routes/generate.ts (/extract-requirements), src/prompts/requirement-extraction.txt (3-field inference), src/routes/jira.ts (issueType + priority + Highest→Critical mapping) | T-01 |
| T-03 | RequirementTable component | frontend/src/components/RequirementTable.tsx, styles.css | T-01 |
| T-04 | Hook rewrites + App state wiring | useTraceLMMessages.ts, App.tsx | T-01, T-02 |
| T-05 | RequirementsTab UI rebuild | RequirementsTab.tsx, RequirementsTab.test.tsx | T-03, T-04 |
| T-06 (Optional) | DB schema — instructions + extractedRequirements columns | prisma/schema.prisma, migration, generation.ts | T-04 — parallel |

# 8. Design & UX Principles

## 8.1  RequirementTable Component Rules

- Render cells as <span> (read-only) in Phase 1. Structure must support <input>/<select> without layout changes in Phase 2. Req ID is never editable.

- Column widths: Req ID (fixed narrow), Summary (medium), Description (wide — 2-line clamp with expand), Issue Type (fixed narrow), Requirement Type (medium), Priority (fixed narrow). Source badge is a row-level chip, not a column.

- The section box height is auto — it expands to fit all table rows. No fixed height, no internal scroll on the section box itself.

- Below 768px viewport: table uses horizontal scroll with sticky Req ID column so users can always see which row they are on.

- A "source" badge (upload / jira) on each row uses --surface-2 and --text-secondary tokens. Never hardcoded colors.

- Issue Type cells that were defaulted to "Story" due to low LLM confidence must display a subtle "?" indicator using --text-tertiary. This indicator is removed once user confirms or edits the value (Phase 2).

- requirementType cells on Jira-imported rows that defaulted to "Functional" must display a "default" visual marker (e.g. italicised text in --text-tertiary) until Phase 2 editing resolves them.

- Row deletion (X button per row) must be present from day one — users must be able to remove irrelevant extracted requirements before generating.

- Empty state: if no requirements have been extracted yet, show the existing EmptyState component ("No Requirements Extracted Yet").

## 8.2  Progressive Disclosure — Section 2 Loading Flow

| State | UI Displayed |
| --- | --- |
| Idle (no file selected) | Upload input only; "Upload & Extract" button disabled |
| File staged (not yet uploaded) | File chip(s) shown; "Upload & Extract" button enabled |
| Step B: Parsing in progress | Inline progress: "Parsing document..." with animated indicator |
| Step C: Extracting in progress | Inline progress: "Analyzing and extracting requirements..." (10–30s) |
| Extraction complete | RequirementTable renders with all rows; progress indicator dismissed |
| Extraction failed | Inline error message + "Retry" button; no fallback to textarea |

# 9. Acceptance Criteria

## 9.1  Section 1 — Instructions (Optional)

- Label reads "Instructions (Optional)"

- Placeholder reads "Add additional instructions to follow when processing this artifact generation"

- Field is not required — Generate All must work with an empty instructions field if extractedRequirements is populated

## 9.2  Section 2 — Upload & Extract Requirements

- Uploading a document and clicking "Upload & Extract" triggers: parse → LLM extraction → table render

- Table displays all 6 columns: A. Req ID, B. Summary, C. Description, D. Issue Type, E. Requirement Type, F. Priority

- Issue Type values are "Epic" or "Story" only — any other LLM output is treated as an extraction error

- Requirement Type values are one of the 10-value enum: Functional, Non-Functional, Business Rule, Validation, Security, Integration, UI/UX, Data, Reporting, Compliance — "Constraint" must never appear

- A "source" badge of "upload" appears on each row

- Low-confidence Issue Type cells show a "?" indicator

- Individual rows can be deleted with a row-level delete button

- If extraction fails, an inline error + retry button appears; the textarea is NOT shown

- Section box height expands to fit all rows without internal scrolling

- Table is horizontally scrollable on viewports below 768px; Req ID column remains sticky

## 9.3  Section 3 — Import from Jira

- Label reads "Import from Jira"

- Button reads "Import from Jira" (was "Pull Jira Requirements")

- Imported issues display in the same RequirementTable with a "jira" source badge

- Req ID = Jira issue key (e.g. PROJ-123) — not auto-generated

- Issue Type populated from Jira issuetype.name; only "Epic" and "Story" are mapped — other types (Bug, Task, Sub-task) are passed through as-is and flagged visually

- Priority populated from Jira priority.name; "Highest" maps to "Critical"; fallback "Medium"

- Requirement Type defaults to "Functional" for all Jira imports — a "default" indicator is shown on the cell

- "Constraint" must never appear in the Requirement Type column — if old data contains it, display as "Non-Functional" with a warning indicator

## 9.4  Generation Pipeline

- generateAll() serializes extractedRequirements[] + instructionText into a plain-text string

- The backend /api/generate/* endpoints receive the same "requirements: string" field as before — no backend contract change

- TypeScript compiles with zero errors after all changes (npm run typecheck:all)

- All 70 existing tests continue to pass

# 10. Sign-Off

This document requires explicit approval before implementation begins. All Open Questions in Section 6 must be answered.

| Role | Name | Decision / Approval | Date |
| --- | --- | --- | --- |
| Product Manager |  | Q1–Q7 answered; schema (v1.1) and implementation approved |  |
| Engineering Lead |  | Task sequence and effort estimates confirmed |  |
| QA Lead |  | Acceptance criteria reviewed and complete |  |

TraceLMs Cloud — Internal Technical Document  |  v1.0  |  2026-06-25  |  Confidential